CAPABILITY IMPLEMENTATION PLANS

6 Serendipitous Capabilities — Build Before You Harden

Nexus-A2A-Protocol  •  Global Agent Registry (GHARRA)  •  Integration Workspace

Prerequisite: These capabilities must be built and tested BEFORE risk mitigations are applied

Date: 15 March 2026  |  Classification: Strategic

# Gap Analysis Summary

Each capability was audited against the codebase to determine what exists, what is partial, and what is missing.

| # | Capability | Exists | Partial | Missing | Effort |
| --- | --- | --- | --- | --- | --- |
| 1 | Cross-Border Routing | Federation protocol, CRI cache, circuit breaker, route admission | Multi-sovereign setup (1 GHARRA only) | Peer discovery, sovereign seeding, cross-border tests | 3-5 days |
| 2 | Policy-Aware Routing | ABAC engine, 6 rules, discovery filter, routing policy | PHI classification (keyword only), consent (stubbed) | Value-level PHI detection, enforcement bridge, consent JWT, hot-reload | 4-6 days |
| 3 | Self-Healing Mesh | Handoff rules, circuit breaker, cursor generation, JSONL persistence | Stream resume (parsed not used), handoff (scenarios only) | Gateway handoff integration, failover, health probing, session persistence | 6-8 days |
| 4 | Scale Simulation | ScaleSimulator, 5 profiles, patient generator, test functions | Tests exist but never executed (empty results) | Service startup fixes, warmup, metadata, first run | 2-3 days |
| 5 | Audit Trail | Hash-chained ledger, mutation recording, FHIR mapping, verify API | FHIR mapping incomplete, no background verification | Expanded operations, background verifier, event streaming, FHIR completion | 4-5 days |
| 6 | Persona Workflows | 68 personas, framework selector, country-aware selection, IAM scopes | Framework called but no prompt injection, persona unused in routing | Prompt integration, persona routing, dynamic switching, country validation | 4-5 days |

Total estimated effort: 23-32 days of development before risk mitigations can begin.

## Build Sequence

Capabilities have dependencies on each other. This sequence ensures each capability is testable before the next begins.

| Order | Capability | Title | Rationale |
| --- | --- | --- | --- |
| 1st | Cap 4 | Scale Simulation | Lowest effort (2-3d). Gets test infrastructure working. All other capabilities need integration tests that depend on services starting reliably. |
| 2nd | Cap 1 | Cross-Border Routing | Keystone capability (3-5d). Federation is the platform differentiator. Caps 2, 3, 5 all depend on multi-registry routing working. |
| 3rd | Cap 5 | Audit Trail | Underpins governance (4-5d). Routing decisions must be auditable before policy enforcement. Mitigations 5.1-5.3 depend on this. |
| 4th | Cap 2 | Policy-Aware Routing | Enforcement layer (4-6d). Needs routing + audit working first. PHI detection and consent validation build on existing policy engine. |
| 5th | Cap 6 | Persona Workflows | Clinical differentiation (4-5d). Needs policy routing for persona-influenced routing. Framework prompt integration is independent. |
| 6th | Cap 3 | Self-Healing Mesh | Hardest capability (6-8d). Needs routing + policy + audit all working. Failover depends on alternatives from routing. Handoff rules need gateway integration. |

# Capability 1: Zero-Configuration Cross-Border Agent Routing

Status: MOSTLY BUILT — single-registry only. Federation protocol complete but never exercised across multiple sovereign registries.

## What Already Exists

- federation.py: Full Prune→Scatter→Gather protocol with FederationCoordinator (lines 236-452)

- federation.py: CRICache with Bloom filter pruning for capability-based registry selection

- federation.py: CircuitBreakerManager with CLOSED/OPEN/HALF_OPEN states for registry failover

- federation.py: FederationUpdateManager for signed peer-to-peer update propagation

- route_admission.py: 13-check validation including federated record handling (check #11)

- routing.py: Jurisdiction-aware candidate filtering before endpoint selection

- namespace.py: NamespaceService with zone delegation chain validation (.health hierarchy)

- models.py: ZoneRecord with tier (ROOT/SOVEREIGN/ORGANISATIONAL), delegation assertions

## Gaps to Close

- Only ONE GHARRA instance in integration docker-compose — no second sovereign to federate with

- No sovereign zone delegation tested across separate registry instances

- Federated discovery returns empty because no peer registries are configured

- FederationUpdateManager.propagate_to_peers() has no peers to propagate to

- CRI cache never populated because no sovereign CRI updates are received

## Implementation Steps

### Step 1: Deploy Second Sovereign Registry

Repository: Integration

| File | Changes Required |
| --- | --- |
| integration/docker-compose.yml | Add gharra-sovereign-gb service: same GHARRA image, port 8401, GHARRA_JURISDICTION=GB, GHARRA_TIER=sovereign, GHARRA_REGISTRY_ID=gharra-gb Add gharra-sovereign-us service: port 8402, GHARRA_JURISDICTION=US, GHARRA_TIER=sovereign Set GHARRA_PARENT_REGISTRY_URL=http://gharra:8400 on both sovereigns for root federation Add depends_on: gharra for both sovereign services Add health check: test ['CMD', 'curl', '-f', 'http://localhost:8400/health'] |
| integration/docker-compose.yml | On root GHARRA (port 8400): set GHARRA_TIER=root, GHARRA_JURISDICTION=GLOBAL Add GHARRA_KNOWN_PEERS=http://gharra-sovereign-gb:8401,http://gharra-sovereign-us:8402 |

### Step 2: Implement Peer Registry Auto-Discovery

Repository: GHARRA

| File | Changes Required |
| --- | --- |
| global-agent-registry/src/gharra/core/federation.py | Add PeerRegistryManager class: __init__(known_peers: list[str], storage: StorageBackend) async register_peer(peer_url: str) -> RegistryRecord — fetch /.well-known/gharra-configuration from peer, register as sovereign async sync_cri(peer_url: str) -> None — fetch CRI from peer, populate CRICache async discover_peers() -> list[str] — bootstrap from GHARRA_KNOWN_PEERS env var Call PeerRegistryManager.discover_peers() during application startup in api/main.py |
| global-agent-registry/src/gharra/core/config.py | Add known_peers: list[str] = [] field to GharraSettings (from GHARRA_KNOWN_PEERS comma-separated) Add parent_registry_url: str ¦ None = None (for sovereign→root registration) |
| global-agent-registry/src/gharra/api/main.py | In app startup event: if config.known_peers, instantiate PeerRegistryManager and call discover_peers() Store PeerRegistryManager on app.state for route handlers to access |

### Step 3: Wire Sovereign Registration to Root

Repository: GHARRA

| File | Changes Required |
| --- | --- |
| global-agent-registry/src/gharra/api/main.py | In startup: if config.tier == 'sovereign' and config.parent_registry_url: auto-register this sovereign with root POST /v1/registries to parent with own registry_id, jurisdiction, endpoints, CRI Retry with backoff if parent unreachable at startup (root may start slower) |
| global-agent-registry/src/gharra/api/routes/registries.py | Ensure POST /v1/registries creates CRI cache entry and triggers FederationCoordinator to include new sovereign in scatter |

### Step 4: Seed Agents per Sovereign Jurisdiction

Repository: Integration

| File | Changes Required |
| --- | --- |
| integration/harness/seed.py | Extend seed_gharra() to accept sovereign_url parameter Add seed_sovereign_gb(gb_url): register GB-jurisdiction agents (referral, nhs_pharmacy) to GB sovereign Add seed_sovereign_us(us_url): register US-jurisdiction agents (radiology, us_pharmacy) to US sovereign Keep IE agents on root GHARRA (root can also host agents) Return combined ID map with jurisdiction labels: {'ie:triage': 'gharra://ie/...', 'gb:referral': 'gharra://gb/...'} |
| integration/conftest.py | Add gharra_gb_url fixture (default http://gharra-sovereign-gb:8401) Add gharra_us_url fixture (default http://gharra-sovereign-us:8402) Add gharra_gb and gharra_us GharraResolver fixtures Extend seed_registry autouse fixture to seed GB and US sovereigns |

### Step 5: Federated Discovery Integration Tests

Repository: Integration

| File | Changes Required |
| --- | --- |
| integration/tests/test_agent_resolution.py | test_federated_discover_across_jurisdictions — query root GHARRA for capability, verify results include agents from GB+US sovereigns test_federated_discover_jurisdiction_filter — query with jurisdiction=GB, verify only GB agents returned test_federated_circuit_breaker — stop US sovereign, query root, verify US excluded via circuit breaker and GB still returns test_federated_cri_cache_hit — second federated query hits CRI cache (metadata.cache_hit_ratio > 0) test_sovereign_zone_delegation — verify gb.health zone is delegated from root to GB sovereign test_cross_border_route_ie_to_gb — resolve IE triage, route to GB referral, verify both resolve via federation |

### Step 6: Cross-Border Workflow Runner

Repository: Integration

| File | Changes Required |
| --- | --- |
| integration/harness/workflow_runner.py | Add run_cross_border_workflow(source_agent_id, target_agent_id, source_jurisdiction, target_jurisdiction) -> WorkflowResult Step 1: Resolve source agent from source sovereign Step 2: Resolve target agent from root (federated discovery) Step 3: Validate jurisdiction crossing (legal basis check — placeholder until mitigation 1.1) Step 4: Invoke target agent via Nexus with source+target trust metadata Step 5: Verify response received across jurisdictional boundary |
| integration/tests/test_agent_routing.py | test_cross_border_invoke_ie_to_gb — resolve IE triage, invoke GB referral via federated route, verify success test_cross_border_correlation_propagation — verify correlation_id flows across jurisdictional boundary |

## Integration Tests

- test_federated_discover_across_jurisdictions — root returns agents from multiple sovereigns

- test_federated_circuit_breaker — degraded sovereign excluded, others still work

- test_cross_border_invoke_ie_to_gb — full invoke across jurisdictional boundary

- test_sovereign_zone_delegation — .health zone chain verified

- test_federated_cri_cache_hit — second query hits cache

- test_cross_border_correlation_propagation — trace IDs flow across registries

Dependencies: None — all code exists, needs configuration and wiring

Effort: Medium — 3-5 days. Code exists; work is docker-compose config + seed data + test writing.

# Capability 2: Policy-Aware Intelligent Routing

Status: MOSTLY BUILT — ABAC engine works, rules enforce correctly, but enforcement is tag-based (manual) not payload-inspected (automatic). Consent validation is stubbed.

## What Already Exists

- policy.py: Full PolicyEngine with 6 rules in chain (AuthenticatedAccess, BreakGlass, PHIBlock, Sovereignty, ConsentGate, DefaultPermit)

- policy.py: PolicyResult with PERMIT/DENY + obligations + audit log

- policy.py: evaluate_discovery_filter() removes non-compliant agents from discovery results

- routing.py: Policy evaluation called BEFORE endpoint selection for every route request (line 59-72)

- gateway.py: GharraGatewayMiddleware checks PHI fields on POST/PUT/PATCH (line 120+)

- bullettrain.py: DataClassification.classify_request() with PHI_FIELDS keyword list

- admin.py: /v1/admin/policy-audit endpoint for decision logging

## Gaps to Close

- PHI classification is keyword-based only (checks field names, not field values)

- No regex/NER detection of PHI in free-text fields

- ConsentGateRule accepts any non-empty string as consent_proof — no signature validation

- Policy rules are hardcoded in _default_rules() — no hot-reload from external config

- Discovery filter checks policy_tags but doesn't validate payload content matches tags

- No integration between GHARRA policy enforcement and Nexus gateway — enforcement happens in parallel, not in series

## Implementation Steps

### Step 1: Automated PHI Detection in Gateway

Repository: GHARRA

| File | Changes Required |
| --- | --- |
| global-agent-registry/src/gharra/adapters/bullettrain.py | Extend DataClassification.classify_request() with value-level inspection: After field-name check, scan all string values for structured PHI patterns: SSN: r'\b\d{3}-\d{2}-\d{4}\b' NHS Number: r'\b\d{3}\s?\d{3}\s?\d{4}\b' with Modulus 11 check digit validation UK Postcode in medical context: r'\b[A-Z]{1,2}\d[A-Z\d]?\s?\d[A-Z]{2}\b' Date of birth patterns: r'\b\d{1,2}[/-]\d{1,2}[/-]\d{2,4}\b' Email: r'\b[\w.-]+@[\w.-]+\.\w{2,}\b' Add classify_with_evidence(payload) -> (str, list[dict]) returning classification + [{field_path, pattern_matched, value_snippet}] Preserve backward compatibility: classify_request() still returns 'PHI'¦'NON_PHI' |
| global-agent-registry/src/gharra/api/gateway.py | Replace _check_phi_block() field-name scan with classify_with_evidence() Log evidence (field_path, pattern_matched) in PHI block response for auditability Add X-PHI-Classification response header: 'PHI' or 'NON_PHI' |

### Step 2: Policy Enforcement Bridge (GHARRA → Nexus)

Repository: GHARRA + Nexus

| File | Changes Required |
| --- | --- |
| global-agent-registry/src/gharra/api/routes/routing.py | Add POST /v1/route/enforce endpoint: Accept: {agent_id, payload_hash, caller_jurisdiction, purpose_of_use} Evaluate full policy chain against agent's policy_tags Run PHI classification on payload (if payload provided instead of hash) Return: {permitted: bool, violations: [...], obligations: [...]} This becomes the enforcement bridge that Nexus calls before RPC dispatch |
| Nexus-A2A-protocol/shared/on_demand_gateway/app/main.py | In POST /rpc/{agent_alias} handler, after route_admission evaluation: If NEXUS_GHARRA_ENFORCE_POLICY=true (env var, default false): Call GHARRA /v1/route/enforce with agent_id + payload hash + caller jurisdiction If not permitted: return 403 with policy violations If obligations present: attach as X-Policy-Obligations response header If NEXUS_GHARRA_ENFORCE_POLICY=false: advisory mode (log only) Add env var NEXUS_GHARRA_BASE_URL for enforcement calls (default http://gharra:8400) |

### Step 3: Consent Proof Validation

Repository: GHARRA

| File | Changes Required |
| --- | --- |
| global-agent-registry/src/gharra/core/policy.py | Extend ConsentGateRule.evaluate() (line 249-264): Parse consent_proof as JWT (verify signature against agent's JWKS) Validate claims: patient_id matches, purpose matches, not expired If consent_proof is not valid JWT: check if it's a FHIR Consent resource reference Add CONSENT_PROOF_FORMATS = {'jwt', 'fhir_reference', 'opaque'} config For 'opaque' format (backward compat): accept any non-empty string (current behavior) |

### Step 4: Dynamic Policy Rule Reload

Repository: GHARRA

| File | Changes Required |
| --- | --- |
| global-agent-registry/src/gharra/core/policy.py | Add _RULE_REGISTRY: dict[str, type[PolicyRule]] mapping rule class names to classes Add load_rules_from_config(config: dict) -> list[PolicyRule] method: Config format: [{rule_class: 'SovereigntyRule', enabled: true, params: {...}}, ...] Instantiate rules from registry with params Add reload_rules(config: dict) -> None on PolicyEngine: Thread-safe rule chain swap (acquire lock, build new chain, swap, release) Log rule chain change to ledger as 'policy.rules_reloaded' |
| global-agent-registry/src/gharra/api/routes/policy.py | Extend PUT /v1/admin/policy/rules to call policy_engine.reload_rules() Validate new rule config before applying (dry-run evaluation) Return old and new rule chain for audit comparison |
| global-agent-registry/src/gharra/core/config.py | Add policy_rules_config: str ¦ None = None (path to JSON rule config file) On startup: if config file exists, load rules from it instead of _default_rules() |

### Step 5: Integration Tests

Repository: Integration

| File | Changes Required |
| --- | --- |
| integration/tests/test_policy_enforcement.py | test_phi_value_detection_ssn — send payload with SSN in free text, verify PHI classification test_phi_value_detection_email — email in notes field, verify PHI test_phi_clean_clinical_data — symptoms only, verify NON_PHI test_policy_enforcement_bridge_blocks — invoke Nexus with ENFORCE=true, PHI payload to non-PHI agent, expect 403 test_policy_enforcement_bridge_allows — clean payload to any agent, expect 200 test_consent_proof_jwt_valid — valid consent JWT, expect routing permitted test_consent_proof_jwt_expired — expired consent JWT, expect routing denied test_policy_reload_applies_new_rules — reload rules via API, verify new rule in effect |

## Integration Tests

- test_phi_value_detection_ssn — free-text SSN classified as PHI

- test_policy_enforcement_bridge_blocks — PHI payload to non-PHI agent returns 403

- test_consent_proof_jwt_valid — valid consent JWT permits routing

- test_policy_reload_applies_new_rules — hot-reloaded rules take effect

Dependencies: Capability 1 (federation) should be working first for cross-border policy to be meaningful

Effort: Medium — 4-6 days. PHI detection (2d), enforcement bridge (1d), consent validation (1d), hot-reload (1d), tests (1d).

# Capability 3: Self-Healing Clinical Agent Mesh

Status: PARTIALLY BUILT — handoff rules and circuit breaker exist, but failover logic, stream resume, and production integration of handoff rules are missing.

## What Already Exists

- clinical_handoff_rules.py: evaluate_structured_handover(), evaluate_discharge_guardrails(), evaluate_deterioration_escalation()

- clinical_handoff_rules.py: NICE/WHO guideline references, SBAR validation, escalation triggers

- federation.py: CircuitBreakerManager with health tracking and recovery probing

- sse.py: Cursor generation (build_resume_cursor) and parsing (replay_from_cursor) implemented

- sse.py: JSONL event persistence to disk (NEXUS_TASK_EVENT_STORE_PATH)

- routing.py: Response includes alternatives[] array and backpressure hints

- a2a_negotiation.py: Capability negotiation with required/optional extensions

## Gaps to Close

- Handoff rules are only called in scenario runners (tools/helixcare_scenarios.py), NOT in production gateway invocation path

- Stream resume: cursor is built and parsed, but replay_from_cursor() is never called from any endpoint — no tasks/resubscribe RPC handler exists

- No automatic failover in on_demand_gateway — if agent returns 5xx, error is passed back to caller without retry

- No agent health probing loop — agents are only checked at startup (STARTUP_HEALTH_ATTEMPTS), not continuously

- No session state persistence for avatar engine — if avatar agent dies, conversation history is lost

- alternatives[] from routing response is returned but gateway doesn't use it for automatic retry

## Implementation Steps

### Step 1: Integrate Handoff Rules into Gateway Invocation Path

Repository: Nexus

| File | Changes Required |
| --- | --- |
| Nexus-A2A-protocol/shared/on_demand_gateway/app/main.py | Import apply_nhs_guardrails from clinical_handoff_rules In POST /rpc/{agent_alias} handler, AFTER successful agent response but BEFORE returning to caller: If method contains 'handoff', 'transfer', 'discharge', 'admission': Build clinical_context from request params + agent response Call apply_nhs_guardrails(step, handoff_policy, clinical_context) If guardrail.allowed == False: Return 422 with {guardrail_reason, escalation_trigger, senior_review_deadline, guideline_refs} Log escalation to audit trail If guardrail.allowed == True but warnings present: Attach X-Clinical-Warnings header with warning details This makes handoff rules LIVE in production, not just in scenario runners |
| Nexus-A2A-protocol/shared/nexus_common/clinical_handoff_rules.py | Add build_step_from_rpc(method: str, params: dict) -> object helper that creates a step-like object from RPC parameters Add build_context_from_params(params: dict) -> object helper that extracts clinical_context from RPC params These helpers bridge the gap between scenario-runner Step objects and raw RPC parameters |

### Step 2: Implement Stream Resume (tasks/resubscribe)

Repository: Nexus

| File | Changes Required |
| --- | --- |
| Nexus-A2A-protocol/shared/on_demand_gateway/app/main.py | Add RPC method handler for 'tasks/resubscribe': Accept: {cursor: str} Parse cursor via sse.parse_resume_cursor() If cursor valid and not expired: call task_event_bus.replay_from_cursor(cursor) If cursor expired: return {error: 'cursor_expired', task_id, last_known_seq} Return: {events: [...replayed events...], new_cursor: str} After replay: subscribe caller to live stream from current position |
| Nexus-A2A-protocol/shared/nexus_common/sse.py | Make replay_from_cursor() return events from JSONL store when in-memory history is pruned Ensure JSONL persistence is ALWAYS enabled (not optional) — change default for NEXUS_TASK_EVENT_STORE_PATH from None to auto-generated path Add get_latest_cursor(task_id: str) -> str ¦ None method for cursor recovery without full replay |

### Step 3: Automatic Agent Failover in Gateway

Repository: Nexus + GHARRA

| File | Changes Required |
| --- | --- |
| Nexus-A2A-protocol/shared/on_demand_gateway/app/main.py | In POST /rpc/{agent_alias} error handling: If agent returns 5xx or connection error: Step 1: Record failure in local health tracker Step 2: Check if alternatives available from GHARRA routing response Step 3: If alternatives exist and NEXUS_AUTO_FAILOVER=true (env, default false): Select highest-priority alternative Retry RPC to alternative agent with same params Add X-Failover-From and X-Failover-To headers on response Log failover decision to audit trail Step 4: If no alternatives or failover disabled: return original error Max failover attempts: NEXUS_MAX_FAILOVER_ATTEMPTS (default 2) |
| global-agent-registry/src/gharra/api/routes/routing.py | Ensure RoutingResponse.alternatives[] is always populated when multiple endpoints exist for same capability Sort alternatives by priority (ascending) and weight Include endpoint health hints from last-known status |

### Step 4: Continuous Agent Health Probing

Repository: Nexus

| File | Changes Required |
| --- | --- |
| Nexus-A2A-protocol/shared/on_demand_gateway/app/main.py | Add BackgroundHealthProber class: __init__(agents: dict[str, AgentSpec], interval_seconds: float = 30.0) Runs asyncio background task probing /health on all running agents Records health status per agent: {healthy: bool, last_check: datetime, consecutive_failures: int} If consecutive_failures >= 3: mark agent as unhealthy, trigger process restart Expose health state via GET /health/agents endpoint Start BackgroundHealthProber in app startup event In POST /rpc/{agent_alias}: check health state before routing — if unhealthy, attempt restart or failover immediately |

### Step 5: Avatar Session State Persistence

Repository: Nexus

| File | Changes Required |
| --- | --- |
| Nexus-A2A-protocol/shared/clinician_avatar/avatar_engine.py | Add SessionStore class with save_session() and load_session() methods: Persist to JSONL file: {session_id, history[], framework, persona, patient_context, last_active} Path: NEXUS_AVATAR_SESSION_STORE_PATH (default temp/avatar_sessions/) TTL: NEXUS_AVATAR_SESSION_TTL (default 24h) In AvatarEngine.process_turn(): After each turn: save_session() with current history In AvatarEngine.start_session(): If session_id exists in store and not expired: load_session() and resume Log session recovery as info-level event |

### Step 6: Integration Tests

Repository: Integration

| File | Changes Required |
| --- | --- |
| integration/tests/test_agent_routing.py | test_handoff_guardrail_blocks_unsafe_discharge — invoke discharge agent with missing fields via gateway, expect 422 test_handoff_guardrail_allows_safe_discharge — complete handover payload, expect 200 test_stream_resubscribe_with_valid_cursor — invoke, get cursor, resubscribe, verify replayed events test_stream_resubscribe_expired_cursor — invoke with expired cursor, expect cursor_expired error test_agent_failover_on_5xx — stop primary agent, invoke, verify failover to alternative test_agent_health_probe_detects_failure — stop agent, wait for probe interval, verify unhealthy status |
| integration/tests/test_signalbox_workflow.py | test_clinical_handoff_in_gateway_path — run full workflow with discharge step, verify guardrail evaluated test_deterioration_escalation_in_gateway — send vitals with RR>=25, verify escalation trigger in response |

## Integration Tests

- test_handoff_guardrail_blocks_unsafe_discharge — gateway enforces handoff rules

- test_stream_resubscribe_with_valid_cursor — stream resume works end-to-end

- test_agent_failover_on_5xx — automatic failover to alternative agent

- test_agent_health_probe_detects_failure — continuous health monitoring works

- test_clinical_handoff_in_gateway_path — handoff rules live in production path

Dependencies: Capability 1 (routing) should work for alternatives to be available for failover

Effort: High — 6-8 days. Handoff integration (2d), stream resume (1d), failover (2d), health probing (1d), session persistence (1d), tests (1d).

# Capability 4: National-Scale Capacity Simulation

Status: TEST HARNESS ONLY — scale_simulation.py and 5 profiles exist, but tests have never been successfully executed against running services.

## What Already Exists

- scale_simulation.py: ScaleSimulator class with run() method and 5 profiles (smoke→national)

- scale_simulation.py: StepMetrics with latency percentiles (P50, P95, P99), error rates, throughput (RPS)

- scale_simulation.py: Concurrent patient workload via asyncio.Semaphore

- scale_simulation.py: Two-step task execution (GHARRA resolve → Nexus invoke) with retry on 503

- test_scale_simulation.py: 6 test functions for smoke/small/medium profiles

- Patient generator: 15 chief complaints, 5 urgency levels, age/gender randomization

## Gaps to Close

- test-results/.last-run.json is empty (48 bytes) — tests have never run successfully

- conftest.py fixtures require live GHARRA + Nexus services — no auto-startup of services

- scale_simulation.py references generate_load_matrix.py which doesn't exist

- No deployment_context metadata on reports — can't distinguish local vs. cloud results

- Patient generator uses random chief complaints, not clinically realistic populations

- No warmup phase before measurement (cold-start latency skews results)

## Implementation Steps

### Step 1: Fix Service Dependencies for Scale Tests

Repository: Integration

| File | Changes Required |
| --- | --- |
| integration/conftest.py | Add wait_for_services() function that polls GHARRA /health and Nexus /health with retry (max 60s) Call wait_for_services() in session-scoped autouse fixture before seed_registry() If services not available after timeout: skip all tests with clear message (not fail silently) Add ScaleSimulator fixture with proper gharra_url + nexus_url injection |
| integration/docker-compose.yml | Add healthcheck to GHARRA service: test curl -f http://localhost:8400/health, interval 5s, retries 12 Add healthcheck to Nexus gateway: test curl -f http://localhost:8100/health, interval 5s, retries 12 Ensure test runner container depends_on gharra and nexus with condition: service_healthy |

### Step 2: Add Warmup Phase

Repository: Integration

| File | Changes Required |
| --- | --- |
| integration/harness/scale_simulation.py | Add _warmup(client, agents, n_warmup=5) async method: Run n_warmup resolve+invoke cycles before measurement starts Discards warmup results (don't include in metrics) Triggers agent process startup in on-demand gateway (avoids cold-start penalty in measurements) Logs warmup completion time Call _warmup() at start of run() before patient task generation |

### Step 3: Add Report Metadata

Repository: Integration

| File | Changes Required |
| --- | --- |
| integration/harness/scale_simulation.py | Add to SimulationReport: deployment_context: str = 'docker_local' — set from SCALE_DEPLOYMENT_CONTEXT env var infrastructure: dict — {cpu_count: os.cpu_count(), memory_gb: psutil.virtual_memory().total / 1e9, platform: sys.platform} started_at: str, completed_at: str (ISO 8601 timestamps) warmup_elapsed_s: float caveats: list[str] = ['Docker-local results. Production distributed deployment may differ.', 'Synthetic patient workload.'] report_hash: str — SHA-256 of canonical JSON report (computed after all fields set) Add summary() method including all metadata Add save_report(path: str) method writing JSON report to disk |

### Step 4: Execute Smoke and Small Profiles

Repository: Integration

| File | Changes Required |
| --- | --- |
| integration/tests/test_scale_simulation.py | Fix test_scale_smoke(): lower success threshold from 50% to 80% (smoke should be reliable) Fix test_scale_small(): add warmup, set realistic latency bounds (P99 < 5s for small) Add test_scale_report_saved(): verify report JSON written to reports/ directory Add test_scale_report_metadata(): verify deployment_context, infrastructure, caveats present Add @pytest.mark.slow marker for medium+ tests (allow CI to skip) |

### Step 5: First Successful Run

Repository: Integration

| File | Changes Required |
| --- | --- |
| integration/reports/ (output) | After build: run docker compose up -d && pytest tests/test_scale_simulation.py -v Capture SimulationReport JSON output in reports/scale_simulation_smoke.json Capture SimulationReport JSON output in reports/scale_simulation_small.json Validate 100% pass rate on smoke and small profiles |

## Integration Tests

- test_scale_smoke — 10 patients, 80%+ success rate, P99 < 2s

- test_scale_small — 100 patients, <5% error rate, >1 RPS

- test_scale_report_metadata — deployment_context and infrastructure present

- test_scale_report_saved — JSON report written to disk

Dependencies: Capabilities 1+2 (routing + policy) should work for realistic simulation

Effort: Low-Medium — 2-3 days. Service startup fixes (1d), warmup+metadata (0.5d), execute and validate (1d).

# Capability 5: Tamper-Evident Compliance Audit Trail

Status: MOSTLY BUILT — ledger works with hash chain, mutations are recorded, FHIR mapping exists. Missing: periodic verification, real-time event streaming, complete FHIR mapping.

## What Already Exists

- ledger.py: TransparencyLedger with append(), verify_chain(), get_entries()

- ledger.py: SHA-256 hash chain with canonical JSON determinism

- agents.py: Every agent CRUD operation calls ledger.append() (registration, update, revocation)

- admin.py: /v1/admin/ledger and /v1/admin/ledger/verify endpoints

- observability.py: FhirAuditEvent mapping from ledger entries to FHIR R4 AuditEvent

- observability.py: ObservabilityCollector._map_to_fhir_audit() covers 8 operation types

- storage/sqlite.py + postgres.py: append_ledger_entry() and get_ledger_entries() persistence

## Gaps to Close

- No periodic background chain verification — corruption detected only on manual /v1/admin/ledger/verify call

- FHIR AuditEvent mapping lacks: entity role codes, purpose of use binding, device identity, detailed agent relationships

- No real-time audit event streaming — ledger is query-only (no SSE/webhook for audit subscribers)

- No signed ledger checkpoints — no periodic Merkle root or signed summary for external verification

- No cross-registry audit aggregation — each GHARRA has independent ledger

- Ledger operation types limited to agent CRUD — policy decisions, routing events, break-glass not logged

## Implementation Steps

### Step 1: Expand Ledger Operation Types

Repository: GHARRA

| File | Changes Required |
| --- | --- |
| global-agent-registry/src/gharra/core/ledger.py | Add OPERATION_TYPES constant documenting all recognised operations: Existing: agent.registered, agent.updated, agent.revoked, trust.rotated New: policy.evaluated, policy.denied, routing.resolved, routing.denied, federation.query, federation.update, discovery.completed Later (mitigations): policy.break_glass, policy.legal_review, benchmark.published, erasure.executed No code change needed for append() — it accepts any operation string — but document the taxonomy |
| global-agent-registry/src/gharra/api/routes/routing.py | After policy evaluation: call ledger.append('routing.resolved' or 'routing.denied', agent_id, {reason, jurisdiction, policy_result}) This makes every routing decision auditable in the ledger |
| global-agent-registry/src/gharra/api/routes/discover.py | After discovery filter: call ledger.append('discovery.completed', capability, {result_count, filtered_count, jurisdiction}) Only log if GHARRA_AUDIT_DISCOVERY=true (env var, default false for performance) |
| global-agent-registry/src/gharra/core/policy.py | In PolicyEngine.evaluate(): after decision, call self._audit_callback(result) if set Add set_audit_callback(fn: Callable) method — called from api/main.py to wire ledger Callback receives: (subject, action, resource, decision, obligations, rule_name) |

### Step 2: Background Chain Verification

Repository: GHARRA

| File | Changes Required |
| --- | --- |
| global-agent-registry/src/gharra/core/ledger.py | Add BackgroundVerifier class: __init__(ledger: TransparencyLedger, interval_seconds: float = 300.0) Runs asyncio background task calling verify_chain() every interval If verification fails: log CRITICAL error, emit event to event_bus, set health check to degraded Tracks: last_verification_time, last_verification_result, entries_verified, verification_count Expose state via get_verification_status() -> dict |
| global-agent-registry/src/gharra/api/main.py | In startup: instantiate BackgroundVerifier and start background task Store on app.state.ledger_verifier for health endpoint access |
| global-agent-registry/src/gharra/api/routes/observability.py | In /health endpoint: include ledger_verifier.get_verification_status() in health response If verification failed: return status 'degraded' instead of 'healthy' |

### Step 3: Real-Time Audit Event Streaming

Repository: GHARRA

| File | Changes Required |
| --- | --- |
| global-agent-registry/src/gharra/core/ledger.py | In append(): after storing entry, publish to event_bus_redis (if available) on channel 'gharra:ledger' Payload: {seq, operation, subject, timestamp, entry_hash} This enables downstream consumers to subscribe to all ledger mutations in real-time |
| global-agent-registry/src/gharra/api/routes/events.py | Add event_type filter: 'ledger.*' that streams all ledger events via SSE Clients can subscribe with: GET /v1/events/stream?event_types=ledger.agent.registered,ledger.routing.resolved Resume cursor support (already exists in events.py) works for ledger events too |

### Step 4: Complete FHIR AuditEvent Mapping

Repository: Integration

| File | Changes Required |
| --- | --- |
| integration/harness/observability.py | Extend FhirAuditEvent with full FHIR R4 fields: agent_role_code: str — map to FHIR PurposeOfUse ValueSet (TREAT, HPAYMT, ETREAT, etc.) entity_role: str — map to FHIR EntityRole (1=Patient, 4=Domain, 24=Query, etc.) source_observer_type: str — 'machine' for all GHARRA operations network_address: str — caller IP (from X-Forwarded-For or connection) entity_description: str — human-readable description of what was affected Extend _map_to_fhir_audit() to populate new fields from ledger entry payload_hash lookup Add to_fhir_bundle() -> dict method that wraps multiple AuditEvents in FHIR Bundle |
| integration/tests/test_observability.py | test_fhir_audit_event_complete — verify all required FHIR R4 AuditEvent fields present test_fhir_audit_bundle_valid — verify Bundle resource is valid FHIR R4 test_ledger_events_all_have_fhir_mapping — every operation type maps to a FHIR AuditEvent |

### Step 5: Integration Tests

Repository: Integration

| File | Changes Required |
| --- | --- |
| integration/tests/test_observability.py | test_ledger_records_routing_decisions — invoke routing, verify routing.resolved in ledger test_ledger_records_policy_denials — trigger policy denial, verify policy.denied in ledger test_ledger_background_verification — check /health includes verification status test_ledger_event_stream — subscribe to SSE, trigger mutation, verify event received test_ledger_chain_integrity_after_operations — run 10 mutations, call verify, confirm true |

## Integration Tests

- test_ledger_records_routing_decisions — routing decisions appear in ledger

- test_ledger_records_policy_denials — policy denials auditable

- test_ledger_background_verification — periodic chain check runs

- test_ledger_event_stream — real-time SSE streaming of audit events

- test_fhir_audit_event_complete — full FHIR R4 compliance

Dependencies: Capabilities 1+2 (routing + policy) should generate events for the ledger to record

Effort: Medium — 4-5 days. Operation types (1d), background verifier (0.5d), event streaming (1d), FHIR mapping (1d), tests (1d).

# Capability 6: Persona-Adaptive Clinical Workflows

Status: MOSTLY BUILT — 68 personas defined and loaded, framework selector works and is called by avatar engine. Gaps: persona doesn't influence routing, framework-to-prompt integration incomplete.

## What Already Exists

- persona_registry.py: PersonaRegistry with 68 personas, filter(), avatar_persona_for_scenario()

- persona_broker.py: resolve_persona_context() with priority resolution (requested > token > agent_default)

- agent_identity.py: AgentIdentity with alternate personas per country (usa, kenya)

- framework_selector.py: select_framework(complaint, urgency) returns abcde/socrates/calgary_cambridge

- avatar_engine.py: Calls select_framework() during session start (line 293), framework drives conversation

- agent_personas.json: 25+ agents with IAM groups, delegated_scopes, persona mappings

- rbac.py: Scope-aware enforcement with method-level minimum scope requirements

## Gaps to Close

- Framework selection determines conversation stage transitions but doesn't inject into LLM prompt directly

- Persona communication_style is set but not used to modify LLM system prompt dynamically

- Persona doesn't influence GHARRA discovery or routing — routing ignores caller's persona

- No country-aware framework validation (SOCRATES may not be appropriate in all countries)

- No dynamic persona switching during a workflow (e.g., triage nurse → specialist)

- Persona metrics not tracked — no way to measure if persona A performs better than persona B

## Implementation Steps

### Step 1: Framework-to-Prompt Integration

Repository: Nexus

| File | Changes Required |
| --- | --- |
| Nexus-A2A-protocol/shared/clinician_avatar/avatar_engine.py | In start_session() after framework selection (line 293): Load framework-specific prompt template from frameworks/ directory Inject framework instructions into LLM system prompt: ABCDE: 'Follow the ABCDE primary survey approach. Assess Airway first, then Breathing...' SOCRATES: 'Use the SOCRATES framework to explore this symptom. Ask about Site, then Onset...' Calgary-Cambridge: 'Follow the Calgary-Cambridge consultation guide. Begin by establishing rapport...' Inject persona communication_style into system prompt: 'Your communication style is: {persona.communication_style}' 'Your specialty is: {persona.specialty}' 'Adapt your language for: {persona.country_context} healthcare context' |
| Nexus-A2A-protocol/shared/clinician_avatar/frameworks/abcde.py | Add SYSTEM_PROMPT_TEMPLATE: str constant with ABCDE-specific instructions for LLM Add get_stage_prompt(stage: str) -> str method returning stage-specific guidance |
| Nexus-A2A-protocol/shared/clinician_avatar/frameworks/socrates.py | Add SYSTEM_PROMPT_TEMPLATE and get_stage_prompt() (same pattern as ABCDE) |
| Nexus-A2A-protocol/shared/clinician_avatar/frameworks/calgary_cambridge.py | Add SYSTEM_PROMPT_TEMPLATE and get_stage_prompt() (same pattern) |

### Step 2: Persona-Influenced Routing

Repository: GHARRA + Nexus

| File | Changes Required |
| --- | --- |
| global-agent-registry/src/gharra/api/routes/routing.py | Accept persona_context in RoutingRequest: {persona_id, rbac_level, purpose_of_use, data_sensitivity} Pass persona_context to policy engine as additional PolicyContext fields Filter candidate agents by compatibility with caller's persona: If persona.data_sensitivity == 'High': exclude agents with data_classification < 'confidential' If persona.purpose_of_use: only route to agents whose policy_tags.purpose_of_use includes it Include persona_context in routing decision audit log |
| Nexus-A2A-protocol/shared/on_demand_gateway/app/main.py | In POST /rpc/{agent_alias}: extract persona context from JWT claims (persona_id, groups, purpose_of_use) When calling GHARRA routing: include persona_context in routing request Log effective persona in audit trail for every invocation |

### Step 3: Dynamic Persona Switching

Repository: Nexus

| File | Changes Required |
| --- | --- |
| Nexus-A2A-protocol/shared/nexus_common/identity/persona_broker.py | Add switch_persona(current_context: PersonaContext, new_persona_id: str, reason: str) -> PersonaContext method: Validate new_persona_id is in agent's allowed set (primary + alternates) Create new PersonaContext with source='switched' Record switch event: {from_persona, to_persona, reason, timestamp} Return new context with updated claims_patch Add SWITCH_REASONS enum: ESCALATION, COUNTRY_CHANGE, SPECIALTY_REQUIRED, WORKFLOW_TRANSITION |
| Nexus-A2A-protocol/shared/on_demand_gateway/app/main.py | Add RPC method handler for 'persona/switch': Accept: {target_persona_id, reason} Call persona_broker.switch_persona() Update session context with new persona Return: {switched: true, new_persona: {...}, previous_persona: {...}} |

### Step 4: Country-Aware Framework Validation

Repository: Nexus

| File | Changes Required |
| --- | --- |
| Nexus-A2A-protocol/shared/clinician_avatar/frameworks/framework_selector.py | Extend select_framework(complaint, urgency, country=None) to accept country parameter Add FRAMEWORK_COUNTRY_MATRIX: dict[str, list[str]]: 'abcde': ['*'] (universal for emergencies) 'socrates': ['GB', 'IE', 'AU', 'NZ', 'ZA'] (Commonwealth + pain-focused countries) 'calgary_cambridge': ['*'] (universal consultation framework) If country provided and selected framework not applicable: fall back to Calgary-Cambridge Log framework selection with country context for audit |

### Step 5: Integration Tests

Repository: Integration

| File | Changes Required |
| --- | --- |
| integration/tests/test_signalbox_workflow.py | test_framework_prompt_injection — start avatar session with chest pain, verify SOCRATES instructions in LLM prompt test_framework_emergency_selects_abcde — urgency=critical selects ABCDE framework test_persona_communication_style_in_prompt — verify persona style appears in system prompt test_persona_influences_routing — invoke with High-sensitivity persona, verify non-confidential agents excluded test_persona_switch_during_workflow — start as triage nurse, switch to specialist, verify context updated test_framework_country_fallback — select SOCRATES for US patient, verify fallback to Calgary-Cambridge |

## Integration Tests

- test_framework_prompt_injection — framework instructions appear in LLM prompt

- test_persona_communication_style_in_prompt — persona style drives avatar behaviour

- test_persona_influences_routing — routing respects persona sensitivity level

- test_persona_switch_during_workflow — dynamic persona transition works

- test_framework_country_fallback — country-inappropriate framework falls back safely

Dependencies: Capability 2 (policy routing) for persona-influenced routing to work through policy engine

Effort: Medium — 4-5 days. Prompt integration (1.5d), routing (1d), switching (1d), validation (0.5d), tests (1d).

# Capability → Mitigation Dependency

Each capability must be built and tested before its risk mitigations can be applied. This table maps the dependencies.

| Cap | Capability | Enables These Mitigations | Why Capability Must Come First |
| --- | --- | --- | --- |
| 1 | Cross-Border Routing | 1.1 TIA Engine, 1.2 DID Identity, 1.3 Enforcement Proxy | Cannot test transfer restrictions, DID verification, or enforcement without multi-registry federation working |
| 2 | Policy-Aware Routing | 2.1 Policy Governance, 2.2 Break-Glass, 2.3 PHI Detection | Cannot add rule versioning, break-glass governance, or multi-layer PHI without the enforcement bridge and consent validation working |
| 3 | Self-Healing Mesh | 3.1 IEC 62304, 3.2 Event Sourcing, 3.3 Equivalence Registry | Cannot classify handoff rules as IEC 62304 Class B until they run in production. Cannot test durable event sourcing until stream resume works. Cannot test equivalence failover until automatic failover exists. |
| 4 | Scale Simulation | 4.1 Synthea, 4.2 Cloud Deploy, 4.3 Tamper-Proof | Cannot add Synthea populations or cloud profiles until the basic simulation runs successfully. Tamper-proofing needs reports to exist. |
| 5 | Audit Trail | 5.1 Distributed Ledger, 5.2 ID Standards, 5.3 GDPR Erasure | Cannot distribute the ledger until it records all operation types. Cannot implement erasure until the off-chain pattern is established. ID standards need ledger entries to reference. |
| 6 | Persona Workflows | 6.1 Framework Validation, 6.2 Equity Monitoring, 6.3 ISCO-08 | Cannot validate frameworks until prompt integration exists. Cannot monitor equity until personas influence behaviour. Cannot compose via ISCO-08 until the base composition pattern is proven. |