CAPABILITY IMPLEMENTATION PLAN

Global Healthcare Agent Registry (GHARRA)

All capability build steps that modify the GHARRA codebase — registry federation, policy engine, audit ledger, and routing intelligence.

Repository: global-agent-registry/

11 implementation steps across 5 capabilities

Date: 15 March 2026  |  Classification: Strategic

# Step Index

This document contains 11 implementation steps assigned to Global Healthcare Agent Registry (GHARRA). Steps are ordered by capability and dependency.

| Step | Title | Capability | Importance | Dependencies |
| --- | --- | --- | --- | --- |
| 1.2 | Implement Peer Registry Auto-Discovery | Cap 1 | Critical | Step 1.1 (docker-compose with peers) |
| 1.3 | Wire Sovereign Registration to Root | Cap 1 | Critical | Step 1.2 (PeerRegistryManager exists) |
| 2.1 | Automated PHI Detection in Gateway | Cap 2 | High | None — extends existing bullettrain.py |
| 2.2 | Policy Enforcement Bridge (GHARRA to Nexus) | Cap 2 | High | Step 2.1 (PHI detection) |
| 2.4 | Consent Proof Validation | Cap 2 | High | None — extends existing ConsentGateRule |
| 2.5 | Dynamic Policy Rule Reload | Cap 2 | Medium | None — extends existing PolicyEngine |
| 3.4 | Ensure Routing Returns Alternatives | Cap 3 | High | Cap 1 (multi-sovereign federation) |
| 5.1 | Expand Ledger Operation Types | Cap 5 | High | None — extends existing ledger |
| 5.2 | Background Chain Verification | Cap 5 | High | Step 5.1 (expanded operations) |
| 5.3 | Real-Time Audit Event Streaming | Cap 5 | Medium | Step 5.1 (expanded operations) |
| 6.2 | Persona-Influenced Routing (GHARRA side) | Cap 6 | Medium | Cap 2 (policy engine working) |

## Cross-Repository Dependencies

- Step 1.2 (Peer Discovery) requires Integration step 1.1 (docker-compose with sovereign services) to be deployed first

- Step 3.4 (Routing Alternatives) is consumed by Nexus step 3.3 (Automatic Failover)

- Step 6.2 (Persona Routing) is consumed by Nexus step 6.3 (Nexus passes persona_context)

- Step 2.2 (Enforcement Bridge endpoint) is consumed by Nexus step 2.3 (Nexus calls enforce)

# Capability 1: Zero-Configuration Cross-Border Agent Routing

## Step 1.2: Implement Peer Registry Auto-Discovery

| Repository: global-agent-registry/ | Importance: Critical | Depends on: Step 1.1 (docker-compose with peers) |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| src/gharra/core/federation.py | Add PeerRegistryManager class: __init__(known_peers: list[str], storage: StorageBackend) async register_peer(peer_url) -> RegistryRecord — fetch /.well-known/gharra-configuration from peer async sync_cri(peer_url) -> None — fetch CRI, populate CRICache async discover_peers() -> list[str] — bootstrap from GHARRA_KNOWN_PEERS env var |
| src/gharra/core/config.py | Add known_peers: list[str] = [] (from GHARRA_KNOWN_PEERS comma-separated) Add parent_registry_url: str ¦ None = None (for sovereign-to-root registration) |
| src/gharra/api/main.py | In startup: if config.known_peers, instantiate PeerRegistryManager and call discover_peers() Store PeerRegistryManager on app.state for route handlers |

### Acceptance Criteria

- PeerRegistryManager.discover_peers() returns registered peer records

## Step 1.3: Wire Sovereign Registration to Root

| Repository: global-agent-registry/ | Importance: Critical | Depends on: Step 1.2 (PeerRegistryManager exists) |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| src/gharra/api/main.py | In startup: if config.tier == 'sovereign' and config.parent_registry_url: POST /v1/registries to parent with registry_id, jurisdiction, endpoints, CRI Retry with backoff if parent unreachable (root may start slower) |
| src/gharra/api/routes/registries.py | POST /v1/registries: create CRI cache entry and trigger FederationCoordinator to include new sovereign in scatter |

### Acceptance Criteria

- Sovereign auto-registers with root on startup

# Capability 2: Policy-Aware Intelligent Routing

## Step 2.1: Automated PHI Detection in Gateway

| Repository: global-agent-registry/ | Importance: High | Depends on: None — extends existing bullettrain.py |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| src/gharra/adapters/bullettrain.py | Extend DataClassification.classify_request() with value-level inspection: SSN: r'\b\d{3}-\d{2}-\d{4}\b' NHS Number: r'\b\d{3}\s?\d{3}\s?\d{4}\b' with Modulus 11 check Date of birth: r'\b\d{1,2}[/-]\d{1,2}[/-]\d{2,4}\b' Email: r'\b[\w.-]+@[\w.-]+\.\w{2,}\b' Add classify_with_evidence(payload) -> (classification, evidence_list) Preserve backward compat: classify_request() returns 'PHI'¦'NON_PHI' |
| src/gharra/api/gateway.py | Replace _check_phi_block() keyword scan with classify_with_evidence() Log evidence in PHI block response for auditability Add X-PHI-Classification response header |

### Acceptance Criteria

- classify_with_evidence() detects SSN/NHS number/email in free text

## Step 2.2: Policy Enforcement Bridge (GHARRA to Nexus)

| Repository: global-agent-registry/ | Importance: High | Depends on: Step 2.1 (PHI detection) |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| src/gharra/api/routes/routing.py | Add POST /v1/route/enforce endpoint: Accept: {agent_id, payload_hash, caller_jurisdiction, purpose_of_use} Evaluate full policy chain against agent's policy_tags Run PHI classification on payload (if provided) Return: {permitted: bool, violations: [...], obligations: [...]} |

### Acceptance Criteria

- /v1/route/enforce returns DENY for PHI payload to non-PHI agent

## Step 2.4: Consent Proof Validation

| Repository: global-agent-registry/ | Importance: High | Depends on: None — extends existing ConsentGateRule |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| src/gharra/core/policy.py | Extend ConsentGateRule.evaluate() (line 249-264): Parse consent_proof as JWT (verify signature against agent's JWKS) Validate claims: patient_id matches, purpose matches, not expired Fallback: if not JWT, check FHIR Consent resource reference Add CONSENT_PROOF_FORMATS = {'jwt', 'fhir_reference', 'opaque'} 'opaque' format: backward compat (accept any non-empty string) |

### Acceptance Criteria

- ConsentGateRule rejects expired JWT consent proof

## Step 2.5: Dynamic Policy Rule Reload

| Repository: global-agent-registry/ | Importance: Medium | Depends on: None — extends existing PolicyEngine |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| src/gharra/core/policy.py | Add _RULE_REGISTRY: dict mapping rule names to classes Add load_rules_from_config(config) -> list[PolicyRule] Add reload_rules(config) on PolicyEngine: thread-safe rule chain swap Log rule chain change to ledger as 'policy.rules_reloaded' |
| src/gharra/api/routes/policy.py | Extend PUT /v1/admin/policy/rules to call policy_engine.reload_rules() Validate new config via dry-run before applying |
| src/gharra/core/config.py | Add policy_rules_config: str ¦ None (path to JSON rule config file) On startup: load from file if exists, else _default_rules() |

### Acceptance Criteria

- PUT /v1/admin/policy/rules hot-reloads rules without restart

# Capability 3: Self-Healing Clinical Agent Mesh

## Step 3.4: Ensure Routing Returns Alternatives

| Repository: global-agent-registry/ | Importance: High | Depends on: Cap 1 (multi-sovereign federation) |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| src/gharra/api/routes/routing.py | Ensure RoutingResponse.alternatives[] always populated when multiple endpoints exist Sort alternatives by priority (ascending) and weight Include endpoint health hints from last-known status |

### Acceptance Criteria

- RoutingResponse for capability with 2+ endpoints includes alternatives

# Capability 5: Tamper-Evident Compliance Audit Trail

## Step 5.1: Expand Ledger Operation Types

| Repository: global-agent-registry/ | Importance: High | Depends on: None — extends existing ledger |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| src/gharra/core/ledger.py | Add OPERATION_TYPES constant documenting taxonomy: Existing: agent.registered, agent.updated, agent.revoked, trust.rotated New: policy.evaluated, policy.denied, routing.resolved, routing.denied, federation.query, discovery.completed Reserved for mitigations: policy.break_glass, benchmark.published, erasure.executed |
| src/gharra/api/routes/routing.py | After policy evaluation: ledger.append('routing.resolved' or 'routing.denied', agent_id, {reason, jurisdiction}) Makes every routing decision auditable |
| src/gharra/api/routes/discover.py | After filter: ledger.append('discovery.completed', ...) if GHARRA_AUDIT_DISCOVERY=true |
| src/gharra/core/policy.py | Add set_audit_callback(fn) on PolicyEngine In evaluate(): call callback with (subject, action, decision, rule_name) Wire to ledger in api/main.py |

### Acceptance Criteria

- Routing decisions appear as ledger entries with routing.resolved type

## Step 5.2: Background Chain Verification

| Repository: global-agent-registry/ | Importance: High | Depends on: Step 5.1 (expanded operations) |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| src/gharra/core/ledger.py | Add BackgroundVerifier class: __init__(ledger, interval_seconds=300.0) asyncio background task calling verify_chain() every interval If fail: log CRITICAL, set health to degraded Track: last_verification_time, result, entries_verified Expose get_verification_status() -> dict |
| src/gharra/api/main.py | In startup: instantiate BackgroundVerifier, start background task Store on app.state.ledger_verifier |
| src/gharra/api/routes/observability.py | In /health: include ledger_verifier.get_verification_status() If verification failed: return status 'degraded' |

### Acceptance Criteria

- /health includes ledger verification status; degraded if chain broken

## Step 5.3: Real-Time Audit Event Streaming

| Repository: global-agent-registry/ | Importance: Medium | Depends on: Step 5.1 (expanded operations) |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| src/gharra/core/ledger.py | In append(): publish to event_bus_redis on channel 'gharra:ledger' Payload: {seq, operation, subject, timestamp, entry_hash} |
| src/gharra/api/routes/events.py | Add 'ledger.*' event_type filter for SSE streaming Clients subscribe: GET /v1/events/stream?event_types=ledger.routing.resolved Resume cursor support works for ledger events |

### Acceptance Criteria

- SSE subscription receives ledger events in real-time

# Capability 6: Persona-Adaptive Clinical Workflows

## Step 6.2: Persona-Influenced Routing (GHARRA side)

| Repository: global-agent-registry/ | Importance: Medium | Depends on: Cap 2 (policy engine working) |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| src/gharra/api/routes/routing.py | Accept persona_context in RoutingRequest: {persona_id, rbac_level, purpose_of_use, data_sensitivity} Pass to policy engine as additional PolicyContext fields Filter candidates by compatibility with caller persona: data_sensitivity=High -> exclude agents with classification < confidential purpose_of_use filter: only route to matching agents Include persona_context in routing audit log |

### Acceptance Criteria

- Routing with High-sensitivity persona excludes low-classification agents

# Full Cross-Repository Dependency Map

This table shows all steps across all 3 repos and which other repo steps they depend on or enable.

| Step | Title | This Repo | Requires from Other Repos | Enables in Other Repos |
| --- | --- | --- | --- | --- |
| 1.2 | Implement Peer Registry Auto-Discovery | GHARRA | Integration 1.1 (docker-compose deployed) | Integration 1.4 (seeding), Integration 1.5 (tests) |
| 1.3 | Wire Sovereign Registration to Root | GHARRA | GHARRA 1.2 (PeerRegistryManager) | Integration 1.4 (sovereign auto-registers) |
| 2.1 | Automated PHI Detection in Gateway | GHARRA | None | GHARRA 2.2, Integration 2.6 |
| 2.2 | Policy Enforcement Bridge (GHARRA to Nexus) | GHARRA | GHARRA 2.1 (PHI detection) | Nexus 2.3 (gateway calls enforce) |
| 2.4 | Consent Proof Validation | GHARRA | None | Integration 2.6 |
| 2.5 | Dynamic Policy Rule Reload | GHARRA | None | Integration 2.6 |
| 3.4 | Ensure Routing Returns Alternatives | GHARRA | Cap 1 (multi-sovereign) | Nexus 3.3 (failover logic) |
| 5.1 | Expand Ledger Operation Types | GHARRA | None | GHARRA 5.2, 5.3, Integration 5.4 |
| 5.2 | Background Chain Verification | GHARRA | GHARRA 5.1 | Integration 5.4 |
| 5.3 | Real-Time Audit Event Streaming | GHARRA | GHARRA 5.1 | Integration 5.4 |
| 6.2 | Persona-Influenced Routing (GHARRA side) | GHARRA | Cap 2 (policy engine) | Nexus 6.3 |