CAPABILITY IMPLEMENTATION PLAN

Integration Workspace

All capability build steps that modify the integration workspace — docker-compose, seed data, conftest fixtures, workflow runner, scale simulation, and cross-repo integration tests.

Repository: integration/

12 implementation steps across 6 capabilities

Date: 15 March 2026  |  Classification: Strategic

# Step Index

This document contains 12 implementation steps assigned to Integration Workspace. Steps are ordered by capability and dependency.

| Step | Title | Capability | Importance | Dependencies |
| --- | --- | --- | --- | --- |
| 1.1 | Deploy Second Sovereign Registry | Cap 1 | Critical | None — first step |
| 1.4 | Seed Agents per Sovereign Jurisdiction | Cap 1 | Critical | Steps 1.1-1.3 (multi-sovereign federation) |
| 1.5 | Federated Discovery Integration Tests | Cap 1 | Critical | Steps 1.1-1.4 (seeded multi-sovereign) |
| 1.6 | Cross-Border Workflow Runner | Cap 1 | Critical | Step 1.5 (federation tested) |
| 2.6 | Policy Enforcement Integration Tests | Cap 2 | High | Steps 2.1-2.5 |
| 3.7 | Self-Healing Integration Tests | Cap 3 | High | Steps 3.1-3.6 |
| 4.1 | Fix Service Dependencies | Cap 4 | Medium-High | None — first step for this capability |
| 4.2 | Add Warmup Phase | Cap 4 | Medium-High | Step 4.1 (services start) |
| 4.3 | Add Report Metadata | Cap 4 | Medium-High | Step 4.2 |
| 4.4 | Fix and Execute Scale Tests | Cap 4 | Medium-High | Steps 4.1-4.3 |
| 5.4 | Complete FHIR AuditEvent Mapping | Cap 5 | Medium | Step 5.1 (expanded operations generate more event types) |
| 6.6 | Persona Workflow Integration Tests | Cap 6 | Medium | Steps 6.1-6.5 |

## Cross-Repository Dependencies

- Step 1.1 (Docker-compose) must be deployed before GHARRA step 1.2 (Peer Discovery) can be developed

- Steps 1.5, 2.6, 3.7, 5.4, 6.6 are integration tests — they require GHARRA + Nexus steps to be merged first

- Step 4.1 (Service Dependencies) is prerequisite for all other capabilities' integration tests

- Scale tests (4.1-4.4) can begin immediately — no GHARRA/Nexus changes required

# Capability 1: Zero-Configuration Cross-Border Agent Routing

## Step 1.1: Deploy Second Sovereign Registry

| Repository: integration/ | Importance: Critical | Depends on: None — first step |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| integration/docker-compose.yml | Add gharra-sovereign-gb service: same GHARRA image, port 8401, env GHARRA_JURISDICTION=GB, GHARRA_TIER=sovereign, GHARRA_REGISTRY_ID=gharra-gb Add gharra-sovereign-us service: port 8402, env GHARRA_JURISDICTION=US, GHARRA_TIER=sovereign Set GHARRA_PARENT_REGISTRY_URL=http://gharra:8400 on both sovereigns Add depends_on: gharra for both sovereign services Add healthcheck: test curl -f http://localhost:8400/health On root GHARRA: set GHARRA_TIER=root, GHARRA_JURISDICTION=GLOBAL Add GHARRA_KNOWN_PEERS=http://gharra-sovereign-gb:8401,http://gharra-sovereign-us:8402 |

### Acceptance Criteria

- docker compose up -d verifies all 3 GHARRA instances start healthy

## Step 1.4: Seed Agents per Sovereign Jurisdiction

| Repository: integration/ | Importance: Critical | Depends on: Steps 1.1-1.3 (multi-sovereign federation) |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| integration/harness/seed.py | Extend seed_gharra() to accept sovereign_url parameter Add seed_sovereign_gb(gb_url): register GB-jurisdiction agents (referral, nhs_pharmacy) Add seed_sovereign_us(us_url): register US-jurisdiction agents (radiology, us_pharmacy) Keep IE agents on root GHARRA Return combined ID map: {'ie:triage': 'gharra://ie/...', 'gb:referral': 'gharra://gb/...'} |
| integration/conftest.py | Add gharra_gb_url and gharra_us_url fixtures Add gharra_gb and gharra_us GharraResolver fixtures Extend seed_registry autouse fixture to seed GB and US sovereigns |

### Acceptance Criteria

- seed_sovereign_gb() registers agents resolvable from GB sovereign

## Step 1.5: Federated Discovery Integration Tests

| Repository: integration/ | Importance: Critical | Depends on: Steps 1.1-1.4 (seeded multi-sovereign) |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| integration/tests/test_agent_resolution.py | test_federated_discover_across_jurisdictions — query root for capability, verify results include GB+US agents test_federated_discover_jurisdiction_filter — query with jurisdiction=GB, only GB agents returned test_federated_circuit_breaker — stop US sovereign, verify US excluded, GB still returns test_federated_cri_cache_hit — second query hits CRI cache (cache_hit_ratio > 0) test_sovereign_zone_delegation — verify gb.health zone delegated from root to GB |

### Acceptance Criteria

- All 5 federation tests pass with 3 GHARRA instances

## Step 1.6: Cross-Border Workflow Runner

| Repository: integration/ | Importance: Critical | Depends on: Step 1.5 (federation tested) |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| integration/harness/workflow_runner.py | Add run_cross_border_workflow(source_agent_id, target_agent_id, source_jurisdiction, target_jurisdiction) -> WorkflowResult Step 1: Resolve source from source sovereign Step 2: Resolve target from root (federated discovery) Step 3: Validate jurisdiction crossing (placeholder for mitigation 1.1 TIA engine) Step 4: Invoke target via Nexus with trust metadata Step 5: Verify response received across boundary |
| integration/tests/test_agent_routing.py | test_cross_border_invoke_ie_to_gb — resolve IE triage, invoke GB referral, verify success test_cross_border_correlation_propagation — correlation_id flows across boundary |

### Acceptance Criteria

- Cross-border IE-to-GB invoke succeeds end-to-end

# Capability 2: Policy-Aware Intelligent Routing

## Step 2.6: Policy Enforcement Integration Tests

| Repository: integration/ | Importance: High | Depends on: Steps 2.1-2.5 |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| integration/tests/test_policy_enforcement.py | test_phi_value_detection_ssn — payload with SSN in free text, verify PHI classification test_phi_value_detection_email — email in notes field, verify PHI test_phi_clean_clinical_data — symptoms only, verify NON_PHI test_enforcement_bridge_blocks — Nexus + ENFORCE=true, PHI payload to non-PHI agent, expect 403 test_enforcement_bridge_allows — clean payload to any agent, expect 200 test_consent_jwt_valid — valid consent JWT, routing permitted test_consent_jwt_expired — expired JWT, routing denied test_policy_reload — reload rules via API, verify new rule in effect |

### Acceptance Criteria

- All 8 policy enforcement tests pass

# Capability 3: Self-Healing Clinical Agent Mesh

## Step 3.7: Self-Healing Integration Tests

| Repository: integration/ | Importance: High | Depends on: Steps 3.1-3.6 |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| integration/tests/test_agent_routing.py | test_handoff_guardrail_blocks_unsafe_discharge — invoke discharge with missing fields, expect 422 test_handoff_guardrail_allows_safe_discharge — complete handover, expect 200 test_stream_resubscribe_valid_cursor — invoke, get cursor, resubscribe, verify replayed events test_stream_resubscribe_expired_cursor — expired cursor returns cursor_expired error test_agent_failover_on_5xx — stop primary, invoke, verify failover to alternative test_agent_health_probe_detects_failure — stop agent, wait probe, verify unhealthy |
| integration/tests/test_signalbox_workflow.py | test_clinical_handoff_in_gateway_path — full workflow with discharge, verify guardrail evaluated test_deterioration_escalation_in_gateway — send vitals RR>=25, verify escalation trigger |

### Acceptance Criteria

- All 8 self-healing tests pass end-to-end

# Capability 4: National-Scale Capacity Simulation

## Step 4.1: Fix Service Dependencies

| Repository: integration/ | Importance: Medium-High | Depends on: None — first step for this capability |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| integration/conftest.py | Add wait_for_services() polling GHARRA /health and Nexus /health (max 60s retry) Call wait_for_services() in session-scoped autouse fixture before seed_registry() If services unavailable after timeout: skip all tests with clear message Add ScaleSimulator fixture with gharra_url + nexus_url injection |
| integration/docker-compose.yml | Add healthcheck to GHARRA: test curl -f http://localhost:8400/health, interval 5s, retries 12 Add healthcheck to Nexus gateway: test curl -f http://localhost:8100/health, interval 5s, retries 12 Test runner depends_on with condition: service_healthy |

### Acceptance Criteria

- docker compose up brings all services to healthy state

## Step 4.2: Add Warmup Phase

| Repository: integration/ | Importance: Medium-High | Depends on: Step 4.1 (services start) |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| integration/harness/scale_simulation.py | Add _warmup(client, agents, n_warmup=5) async method: Run n_warmup resolve+invoke cycles before measurement Discard warmup results Log warmup completion time Call _warmup() at start of run() before patient task generation |

### Acceptance Criteria

- Warmup completes without errors before measurement begins

## Step 4.3: Add Report Metadata

| Repository: integration/ | Importance: Medium-High | Depends on: Step 4.2 |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| integration/harness/scale_simulation.py | Add to SimulationReport: deployment_context: str from SCALE_DEPLOYMENT_CONTEXT env (default 'docker_local') infrastructure: {cpu_count, memory_gb, platform} started_at, completed_at (ISO 8601) warmup_elapsed_s: float caveats: ['Docker-local results.', 'Synthetic workload.'] report_hash: SHA-256 of canonical JSON Add summary() and save_report(path) methods |

### Acceptance Criteria

- SimulationReport.summary() includes deployment_context and caveats

## Step 4.4: Fix and Execute Scale Tests

| Repository: integration/ | Importance: Medium-High | Depends on: Steps 4.1-4.3 |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| integration/tests/test_scale_simulation.py | Fix test_scale_smoke(): raise success threshold to 80% (should be reliable) Fix test_scale_small(): add warmup, set P99 < 5s Add test_scale_report_saved(): verify JSON written to reports/ Add test_scale_report_metadata(): verify deployment_context, infra, caveats present Add @pytest.mark.slow for medium+ tests |

### Acceptance Criteria

- Smoke (10 patients) and small (100 patients) profiles pass with 80%+ success

# Capability 5: Tamper-Evident Compliance Audit Trail

## Step 5.4: Complete FHIR AuditEvent Mapping

| Repository: integration/ | Importance: Medium | Depends on: Step 5.1 (expanded operations generate more event types) |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| integration/harness/observability.py | Extend FhirAuditEvent with FHIR R4 fields: agent_role_code: FHIR PurposeOfUse ValueSet (TREAT, HPAYMT, ETREAT) entity_role: FHIR EntityRole codes source_observer_type: 'machine' network_address, entity_description Add to_fhir_bundle() wrapping multiple events in FHIR Bundle |
| integration/tests/test_observability.py | test_fhir_audit_event_complete — all required R4 fields present test_fhir_audit_bundle_valid — Bundle resource valid test_ledger_events_have_fhir_mapping — every operation type maps to AuditEvent test_ledger_records_routing — routing decision appears in ledger test_ledger_background_verify — /health includes verification status test_ledger_event_stream — SSE receives mutation events |

### Acceptance Criteria

- All 6 audit trail tests pass, FHIR AuditEvent is R4-complete

# Capability 6: Persona-Adaptive Clinical Workflows

## Step 6.6: Persona Workflow Integration Tests

| Repository: integration/ | Importance: Medium | Depends on: Steps 6.1-6.5 |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| integration/tests/test_signalbox_workflow.py | test_framework_prompt_injection — chest pain session includes SOCRATES in prompt test_framework_emergency_selects_abcde — urgency=critical selects ABCDE test_persona_style_in_prompt — persona communication_style in system prompt test_persona_influences_routing — High-sensitivity persona excludes non-confidential agents test_persona_switch — start as triage nurse, switch to specialist, context updated test_framework_country_fallback — SOCRATES for US falls back to Calgary-Cambridge |

### Acceptance Criteria

- All 6 persona workflow tests pass

# Full Cross-Repository Dependency Map

This table shows all steps across all 3 repos and which other repo steps they depend on or enable.

| Step | Title | This Repo | Requires from Other Repos | Enables in Other Repos |
| --- | --- | --- | --- | --- |
| 1.1 | Deploy Second Sovereign Registry | Integration | None | GHARRA 1.2 (peer discovery needs sovereign containers) |
| 1.4 | Seed Agents per Sovereign Jurisdiction | Integration | GHARRA 1.2+1.3 (federation working) | Integration 1.5 (agents to discover) |
| 1.5 | Federated Discovery Integration Tests | Integration | GHARRA 1.2+1.3 + Integration 1.4 | Integration 1.6 (federation verified) |
| 1.6 | Cross-Border Workflow Runner | Integration | Integration 1.5 (federation tested) | All of Cap 2, 3, 5 (routing baseline) |
| 2.6 | Policy Enforcement Integration Tests | Integration | GHARRA 2.1-2.5 + Nexus 2.3 | Cap 3 mitigations |
| 3.7 | Self-Healing Integration Tests | Integration | Nexus 3.1-3.3,3.5-3.6 + GHARRA 3.4 | Risk mitigations 3.1-3.3 |
| 4.1 | Fix Service Dependencies | Integration | None | All other Integration tests |
| 4.2 | Add Warmup Phase | Integration | Integration 4.1 | Integration 4.3 |
| 4.3 | Add Report Metadata | Integration | Integration 4.2 | Integration 4.4 |
| 4.4 | Fix and Execute Scale Tests | Integration | Integration 4.1-4.3 | Risk mitigations 4.1-4.3 |
| 5.4 | Complete FHIR AuditEvent Mapping | Integration | GHARRA 5.1-5.3 | Risk mitigations 5.1-5.3 |
| 6.6 | Persona Workflow Integration Tests | Integration | GHARRA 6.2 + Nexus 6.1,6.3-6.5 | Risk mitigations 6.1-6.3 |