RISK MITIGATION IMPLEMENTATION PLAN

Integration Workspace

Risk mitigations modifying Integration: Synthea population adapter, cloud deployment profiles, equity monitoring, and cross-repo mitigation integration tests.

Repository: integration/  |  3 mitigations across 2 capabilities

Prerequisite: Capabilities must be built BEFORE these mitigations are applied

Date: 15 March 2026  |  Classification: Strategic

# Mitigation Index

This document contains 3 risk mitigations assigned to Integration Workspace. Each mitigation maps to an internationally recognised standard.

| # | Risk | Standard | Blockchain? | Phase | Prerequisite Capability |
| --- | --- | --- | --- | --- | --- |
| 4.1 | Synthetic workloads may not reflect real clinical complexity | ISO/TS 82304-2:2021 | No | Scale | Cap 4 Steps 4.1-4.4 (simulation runs successfully) |
| 4.2 | Docker-local performance differs from production distributed deployment | ISO/IEC 25010:2023 | No | Scale | Cap 4 Steps 4.1-4.4 (simulation runs locally) |
| 6.2 | Persona-based RBAC must not create care quality gaps between roles | WHO Framework for Interprofessional Education (2010) | No | Scale | Cap 4 (simulation runs) + Cap 6 Steps 6.1-6.3 (persona-influenced routing) |

## Cross-Repository Dependencies

- Mitigation 4.1 (Synthea) requires Cap 4 to be running (services healthy, simulation executes)

- Mitigation 6.2 (Equity Monitoring) requires Nexus persona system (Cap 6) + GHARRA routing (Cap 2) both working

- All mitigations in this repo are primarily integration tests and harness extensions — they depend on GHARRA + Nexus mitigations being merged first

# Capability 4: National-Scale Capacity Simulation

## Mitigation 4.1: Replace basic patient generator with Synthea-generated clinically realistic populations

Risk: Synthetic workloads may not reflect real clinical complexity

| Standard: ISO/TS 82304-2:2021; NHS DTAC; HL7 Synthea module Blockchain: No | Phase: Scale Prerequisite: Cap 4 Steps 4.1-4.4 (simulation runs successfully) |
| --- | --- |

| File | Changes Required |
| --- | --- |
| integration/harness/synthea_adapter.py (NEW) | Create SyntheaPopulationAdapter class: generate_population(n_patients: int, jurisdiction: str) -> list[SyntheaPatient] SyntheaPatient: {demographics, conditions: list[SNOMED], medications, encounters, observations} Map Synthea conditions to Integration Engine agent roles: Chest pain conditions -> triage + cardiology agents Respiratory conditions -> triage + respiratory agents Trauma conditions -> triage + emergency + imaging agents Chronic conditions -> primary_care + pharmacy agents validate_epidemiology(population, reference_data: str) -> EpiValidation Compare population distribution against HSE HIPE (IE) or NHS HES (UK) data Flag if disease prevalence deviates >2 standard deviations from reference to_scale_patients(population) -> list[dict] converting to ScaleSimulator patient format |
| integration/harness/scale_simulation.py | Add patient_source parameter to ScaleProfile: 'random' (current) or 'synthea' If patient_source == 'synthea': use SyntheaPopulationAdapter instead of random generator Add SCALE_PATIENT_SOURCE env var (default 'random' for backward compat) Add population_validation field to SimulationReport with epidemiology check results |
| integration/data/synthea_reference/ (NEW directory) | Add reference epidemiology files: ie_hipe_prevalence.json — HSE Hospital In-Patient Enquiry disease frequencies uk_hes_prevalence.json — NHS Hospital Episode Statistics frequencies us_cms_prevalence.json — CMS Medicare claims data frequencies Format: {condition_snomed_code: {prevalence_per_100k, age_distribution, source, year}} |

### Acceptance Tests

- SyntheaPopulationAdapter generates population with valid SNOMED conditions

- Population distribution within 2 SD of HSE HIPE reference data

- Synthea patients map correctly to agent roles

- ScaleSimulator runs with synthea patient source

### Cross-Repository Dependencies

Enables in other repos: Realistic capacity evidence for enterprise sales

## Mitigation 4.2: Cloud deployment profiles with Terraform/Pulumi and deployment-context-aware reporting

Risk: Docker-local performance differs from production distributed deployment

| Standard: ISO/IEC 25010:2023; NIST SP 800-145; NHS Cloud Security Good Practice Guide Blockchain: No | Phase: Scale Prerequisite: Cap 4 Steps 4.1-4.4 (simulation runs locally) |
| --- | --- |

| File | Changes Required |
| --- | --- |
| integration/infra/terraform/ (NEW directory) | main.tf: Kubernetes cluster provisioning (EKS/AKS/GKE variable) modules/gharra/: GHARRA deployment (root + 2 sovereigns) modules/nexus/: Nexus gateway + agents deployment modules/monitoring/: Prometheus + Grafana for latency/throughput dashboards variables.tf: cloud_provider, region, node_count, node_type outputs.tf: gharra_url, nexus_url, grafana_url |
| integration/harness/scale_simulation.py | Extend deployment_context enum: 'docker_local', 'cloud_single_region', 'cloud_multi_region' Auto-detect deployment context from SCALE_DEPLOYMENT_CONTEXT env var Add infrastructure_profile() method: collect cloud instance type, region, network latency baseline SimulationReport.caveats auto-generated based on deployment_context: docker_local: 'Single-host Docker. Shared CPU/memory. No network latency.' cloud_single_region: 'Managed K8s single region. Production-grade networking.' cloud_multi_region: 'Multi-region deployment. Cross-region latency included.' |

### Acceptance Tests

- Terraform plan succeeds for EKS deployment

- SimulationReport correctly detects and records deployment_context

- Caveats auto-generated based on deployment context

### Cross-Repository Dependencies

Enables in other repos: Enterprise sales capacity evidence

# Capability 6: Persona-Adaptive Clinical Workflows

## Mitigation 6.2: Equity monitoring via persona-stratified outcome metrics with statistical bias detection

Risk: Persona-based RBAC must not create care quality gaps between roles

| Standard: WHO Framework for Interprofessional Education (2010); EU AI Act 2024/1689 Art. 10; ISO/TR 24291 Blockchain: No | Phase: Scale Prerequisite: Cap 4 (simulation runs) + Cap 6 Steps 6.1-6.3 (persona-influenced routing) |
| --- | --- |

| File | Changes Required |
| --- | --- |
| integration/harness/equity_monitor.py (NEW) | Create EquityMonitor class: run_equity_analysis(personas: list[str], scenarios: list[dict]) -> EquityReport For each persona: run identical clinical scenarios through Integration Engine Collect per-persona metrics: success_rate, latency_avg, pathway_completeness, agent_availability Statistical analysis: mean and std deviation across all personas Flag any persona with outcome > 2 SD below mean Chi-squared test for independence between persona and outcome EquityReport: {personas_tested, scenarios_run, flagged_personas: list, statistical_tests, recommendations} Minimum baseline check: all personas can complete every scenario type No persona may have FEWER clinical decision support features than any other for same scenario |
| integration/tests/test_equity.py (NEW) | test_all_personas_complete_triage — every persona can complete basic triage workflow test_no_persona_below_2sd — no persona outcome > 2 SD below mean test_rbac_restricts_admin_not_clinical — restricted RBAC persona still gets full clinical reasoning test_equity_report_generated — EquityReport written to reports/ with all fields @pytest.mark.slow — equity tests run all 68 personas, can be slow |
| integration/harness/scale_simulation.py | Add persona_stratification parameter to ScaleProfile If enabled: run simulation per-persona and collect stratified metrics Include persona_equity_summary in SimulationReport |

### Acceptance Tests

- All 68 personas complete basic triage scenario

- No persona outcome exceeds 2 SD threshold

- Restricted RBAC persona gets same clinical quality

- Equity report includes statistical tests

### Cross-Repository Dependencies

Requires from other repos: Nexus persona system + GHARRA routing

Enables in other repos: EU AI Act Art. 10 compliance evidence

# Implementation Sequence

Mitigations are ordered by phase (Immediate -> Pre-Launch -> Post-Launch -> Scale) and then by dependency.

| # | Mitigation | Phase | Prerequisite Capability Step |
| --- | --- | --- | --- |
| 4.1 | Replace basic patient generator with Synthea-generated clinically realistic populations | Scale | Cap 4 Steps 4.1-4.4 (simulation runs successfully) |
| 4.2 | Cloud deployment profiles with Terraform/Pulumi and deployment-context-aware reporting | Scale | Cap 4 Steps 4.1-4.4 (simulation runs locally) |
| 6.2 | Equity monitoring via persona-stratified outcome metrics with statistical bias detection | Scale | Cap 4 (simulation runs) + Cap 6 Steps 6.1-6.3 (persona-influenced routing) |