RISK MITIGATION IMPLEMENTATION PLAN

Nexus A2A Protocol

Risk mitigations modifying Nexus: IEC 62304 classification, durable event sourcing, clinical framework validation, ISCO-08 composable personas.

Repository: Nexus-A2A-protocol/  |  4 mitigations across 2 capabilities

Prerequisite: Capabilities must be built BEFORE these mitigations are applied

Date: 15 March 2026  |  Classification: Strategic

# Mitigation Index

This document contains 4 risk mitigations assigned to Nexus A2A Protocol. Each mitigation maps to an internationally recognised standard.

| # | Risk | Standard | Blockchain? | Phase | Prerequisite Capability |
| --- | --- | --- | --- | --- | --- |
| 3.1 | Clinical handoff rules need validation by medical informaticists | IEC 62304:2006+A1:2015 | No | Post-Launch | Cap 3 Step 3.1 (handoff rules running in gateway production path) |
| 3.2 | Stream cursor expiration creates window where resume is impossible | ISO 25010:2023 (Recoverability) | No | Post-Launch | Cap 3 Step 3.2 (stream resume via tasks/resubscribe working) |
| 6.1 | Clinical framework selection logic needs validation by medical education experts per country | WFME Global Standards (2015/2023) | No | Scale | Cap 6 Steps 6.1 + 6.5 (framework prompt integration + country validation working) |
| 6.3 | 68 personas is a start; production needs hundreds — maintenance burden | ISO 21001:2018 | No | Scale | Cap 6 Steps 6.1-6.4 (persona system with switching and country awareness) |

## Cross-Repository Dependencies

- Mitigation 3.1 (IEC 62304) requires handoff rules to be running in gateway (Cap 3 Step 3.1) before classification is meaningful

- Mitigation 3.2 (Durable Event Store) requires stream resume (Cap 3 Step 3.2) to be working before replay fallback can be tested

- Mitigation 6.1 (Framework Validation) publishes attestations to GHARRA (requires GHARRA Attestation model from mitigation 2.1)

- Mitigation 6.3 (ISCO-08 Personas) is consumed by Integration equity tests (mitigation 6.2)

# Capability 3: Self-Healing Clinical Agent Mesh

## Mitigation 3.1: Classify handoff rules as IEC 62304 Class B with formal hazard analysis and clinical validation

Risk: Clinical handoff rules need validation by medical informaticists

| Standard: IEC 62304:2006+A1:2015; ISO 14971:2019; FDA SaMD guidance; EU MDR 2017/745 Blockchain: No | Phase: Post-Launch Prerequisite: Cap 3 Step 3.1 (handoff rules running in gateway production path) |
| --- | --- |

| File | Changes Required |
| --- | --- |
| shared/nexus_common/clinical_handoff_rules.py | Add module-level docstring with IEC 62304 classification: Class B Add HAZARD_LOG reference: link to docs/hazard_analysis/handoff_rules.md Add TRACEABILITY constant mapping each guardrail function to: {requirement_id, clinical_guideline_ref, hazard_analysis_row, test_case_ids} E.g.: evaluate_structured_handover -> {req: 'SR-HO-001', guideline: 'NICE NG27 §1.4.7', hazard: 'HAZ-03', tests: ['test_sbar_complete','test_sbar_missing_fields']} Add validate_traceability() class method that checks all functions have traceability entries |
| docs/hazard_analysis/handoff_rules.md (NEW) | Create ISO 14971 hazard analysis document: Hazard ID, Description, Severity (1-5), Probability (1-5), Risk Level HAZ-01: Incomplete SBAR handover — Severity 4, Prob 3, Risk HIGH HAZ-02: Missing discharge prerequisites — Severity 4, Prob 2, Risk MEDIUM HAZ-03: Delayed deterioration escalation — Severity 5, Prob 2, Risk HIGH HAZ-04: Transfer to unqualified agent — Severity 5, Prob 1, Risk MEDIUM Risk controls: guardrail function that blocks the unsafe action Residual risk assessment after control applied |
| docs/hazard_analysis/clinical_safety_case.md (NEW) | Create Clinical Safety Case per NHS DCB0129: System scope: clinical handoff guardrails in Nexus gateway Clinical Safety Officer: [to be appointed] Hazard log reference: handoff_rules.md Clinical validation protocol: min 3 informaticists per jurisdiction Review schedule: annual or on guideline update |

### Acceptance Tests

- validate_traceability() passes — all functions traced

- Every guardrail function references a NICE/WHO guideline

- Hazard analysis covers all failure modes in handoff_rules.py

### Cross-Repository Dependencies

Enables in other repos: Integration: traceability validated in CI

## Mitigation 3.2: Durable event sourcing with persistent event store and tasks/replay fallback

Risk: Stream cursor expiration creates window where resume is impossible

| Standard: ISO 25010:2023 (Recoverability); IEC 62443-3-3 SR 7.1; NIST SP 800-184 Blockchain: No | Phase: Post-Launch Prerequisite: Cap 3 Step 3.2 (stream resume via tasks/resubscribe working) |
| --- | --- |

| File | Changes Required |
| --- | --- |
| shared/nexus_common/event_store.py (NEW) | Create DurableEventStore class: __init__(backend: 'jsonl'¦'postgres', retention_hours: int = 72) append(task_id: str, event: TaskEvent) -> int (sequence number) replay(task_id: str, from_seq: int) -> AsyncIterator[TaskEvent] get_latest_seq(task_id: str) -> int ¦ None prune(older_than_hours: int) -> int (events pruned count) Backend 'jsonl': append to JSONL file per task_id (current pattern, made durable) Backend 'postgres': INSERT to task_events table (for production deployments) Configurable retention: NEXUS_EVENT_RETENTION_HOURS (default 72) |
| shared/on_demand_gateway/app/main.py | Add RPC handler for 'tasks/replay': Accept: {task_id: str, from_seq: int} If task_id exists in event store: replay events from from_seq Return: {events: [...], current_seq: int, new_cursor: str} After replay: caller can tasks/resubscribe with new_cursor for live stream In tasks/resubscribe error path: If cursor_expired: return {error: 'cursor_expired', task_id, fallback: 'tasks/replay'} Client knows to call tasks/replay then resubscribe Set minimum cursor TTL to max(configured_ttl, 24h) for clinical workflows |
| shared/nexus_common/sse.py | In build_resume_cursor(): set exp_unix_ms to max(configured, 24h * 1000) Add cursor_remaining_ms(cursor) -> int helper for client-side cursor monitoring |

### Acceptance Tests

- tasks/replay returns events from specific sequence number

- Expired cursor returns fallback instruction pointing to tasks/replay

- Event store retains events for 72h (configurable)

- Full recovery path: cursor_expired -> tasks/replay -> tasks/resubscribe works end-to-end

- Cursor TTL minimum 24h for clinical workflows

### Cross-Repository Dependencies

Enables in other repos: Integration: full recovery path test

# Capability 6: Persona-Adaptive Clinical Workflows

## Mitigation 6.1: Clinical Framework Validation Programme with expert panels and GHARRA attestations

Risk: Clinical framework selection logic needs validation by medical education experts per country

| Standard: WFME Global Standards (2015/2023); GMC Good Medical Practice; ACGME Requirements Blockchain: No | Phase: Scale Prerequisite: Cap 6 Steps 6.1 + 6.5 (framework prompt integration + country validation working) |
| --- | --- |

| File | Changes Required |
| --- | --- |
| shared/clinician_avatar/frameworks/framework_selector.py | Add FRAMEWORK_VALIDATION_STATUS: dict[str, dict[str, FrameworkValidation]] Structure: {framework_name: {country_code: {validated_by, panel_size, validated_date, next_review, guideline_refs}}} E.g.: {'socrates': {'GB': {validated_by: 'NICE panel', panel_size: 5, ...}}} In select_framework(): if country provided, check validation status If framework not validated for country: log warning, fall back to Calgary-Cambridge If NEXUS_REQUIRE_VALIDATED_FRAMEWORKS=true: reject unvalidated framework selection Add get_validation_status() -> dict returning all validation statuses |
| shared/clinician_avatar/frameworks/validation/ (NEW directory) | gb_validation.json: UK validation results (NICE panel, 5 members) ie_validation.json: Ireland validation results (HIQA panel, 5 members) us_validation.json: USA validation results (USPSTF panel, 5 members) [placeholder] ke_validation.json: Kenya validation results [placeholder] Schema: {framework, country, validated_by, panel_composition, guideline_refs, review_date, next_review} |
| docs/clinical_validation/framework_validation_protocol.md (NEW) | Create validation protocol per WFME standards: Expert panel composition: min 5 members per country 2 medical educators, 2 practising clinicians, 1 clinical informaticist Validation process: review framework against national clinical guidelines Acceptance criteria: panel consensus (4/5 minimum) Documentation: mapping of framework stages to guideline sections Review cycle: annual or on major guideline update |

### Acceptance Tests

- Validated framework for GB selected without warning

- Unvalidated framework for US logs warning and falls back

- get_validation_status() returns complete validation matrix

- REQUIRE_VALIDATED_FRAMEWORKS=true rejects unvalidated selections

### Cross-Repository Dependencies

Requires from other repos: GHARRA Attestation model from 2.1

Enables in other repos: Validation results published to GHARRA as attestations

## Mitigation 6.3: Composable persona architecture using ISCO-08 occupation codes + country scope-of-practice

Risk: 68 personas is a start; production needs hundreds — maintenance burden

| Standard: ISO 21001:2018; HL7 FHIR PractitionerRole; ISCO-08 (ILO) Blockchain: No | Phase: Scale Prerequisite: Cap 6 Steps 6.1-6.4 (persona system with switching and country awareness) |
| --- | --- |

| File | Changes Required |
| --- | --- |
| shared/nexus_common/identity/isco08_mapper.py (NEW) | Create ISCO08Mapper class: Load ISCO-08 occupation taxonomy (~430 health codes from Unit Group 22): 2211 Generalist Medical Practitioners 2212 Specialist Medical Practitioners 2221 Nursing Professionals 2261 Dentists, 2262 Pharmacists, 2264 Physiotherapists 3211 Medical Imaging Technicians, 3221 Nursing Associate Professionals etc. map_to_persona(isco_code: str, country: str, care_setting: str) -> Persona Compose persona from: ISCO-08 role + country scope-of-practice + IAM group Country scope sourced from: scope_of_practice/{country}.json generate_personas_for_country(country: str) -> list[Persona] Generate all applicable personas for country from ISCO-08 codes Filter by codes that exist in country's health workforce Reduces maintenance from O(personas x countries) to O(countries) |
| shared/nexus_common/identity/scope_of_practice/ (NEW directory) | gb.json: UK scope-of-practice per ISCO-08 code (sourced from GMC, NMC, GPhC registers) us.json: USA scope (sourced from state medical boards, NCSBN) ie.json: Ireland scope (sourced from Medical Council, NMBI, PSI) ke.json: Kenya scope (sourced from KMPDB, NCK) Schema: {isco_code: {scope: [...], restricted_to: [...], supervisor_required: bool, ...}} |
| shared/nexus_common/identity/persona_registry.py | Add generate_from_isco(country: str) -> list[Persona] method Uses ISCO08Mapper to generate all personas for a country Merge with manually-defined personas (manual takes precedence) Add hybrid mode: manual personas + ISCO-08 generated personas NEXUS_PERSONA_SOURCE env var: 'manual' (current), 'isco08', 'hybrid' (default) Log persona count at startup: 'Loaded N manual + M generated personas for {country}' |
| config/isco08_health_codes.json (NEW) | ISCO-08 Unit Group 22 (Health Professionals) and 32 (Health Associate Professionals) ~430 codes with: code, title, description, typical_iam_group, typical_rbac_level Source: ILO ISCO-08 Structure, Level 4 (Unit Group) |

### Acceptance Tests

- ISCO-08 mapper generates personas for GB with correct scope

- Generated personas have IAM groups matching ISCO-08 role type

- Hybrid mode: manual personas override ISCO-08 generated for same role

- New country (AU) added by creating scope file — personas auto-generated

- Total persona count scales O(countries) not O(personas x countries)

### Cross-Repository Dependencies

Enables in other repos: Integration equity tests run against all generated personas

# Implementation Sequence

Mitigations are ordered by phase (Immediate -> Pre-Launch -> Post-Launch -> Scale) and then by dependency.

| # | Mitigation | Phase | Prerequisite Capability Step |
| --- | --- | --- | --- |
| 3.1 | Classify handoff rules as IEC 62304 Class B with formal hazard analysis and clinical validation | Post-Launch | Cap 3 Step 3.1 (handoff rules running in gateway production path) |
| 3.2 | Durable event sourcing with persistent event store and tasks/replay fallback | Post-Launch | Cap 3 Step 3.2 (stream resume via tasks/resubscribe working) |
| 6.1 | Clinical Framework Validation Programme with expert panels and GHARRA attestations | Scale | Cap 6 Steps 6.1 + 6.5 (framework prompt integration + country validation working) |
| 6.3 | Composable persona architecture using ISCO-08 occupation codes + country scope-of-practice | Scale | Cap 6 Steps 6.1-6.4 (persona system with switching and country awareness) |