CAPABILITY IMPLEMENTATION PLAN

Nexus A2A Protocol

All capability build steps that modify the Nexus codebase — gateway enforcement, clinical handoff, stream resume, failover, persona, and avatar engine.

Repository: Nexus-A2A-protocol/

10 implementation steps across 3 capabilities

Date: 15 March 2026  |  Classification: Strategic

# Step Index

This document contains 10 implementation steps assigned to Nexus A2A Protocol. Steps are ordered by capability and dependency.

| Step | Title | Capability | Importance | Dependencies |
| --- | --- | --- | --- | --- |
| 2.3 | Nexus Calls Enforcement Bridge | Cap 2 | High | Step 2.2 (GHARRA enforce endpoint) |
| 3.1 | Integrate Handoff Rules into Gateway | Cap 3 | High | None — wires existing handoff rules to existing gateway |
| 3.2 | Implement Stream Resume (tasks/resubscribe) | Cap 3 | High | None — extends existing SSE cursor code |
| 3.3 | Automatic Agent Failover | Cap 3 | High | Cap 1 (routing returns alternatives[]) |
| 3.5 | Continuous Agent Health Probing | Cap 3 | Medium | None — standalone feature |
| 3.6 | Avatar Session State Persistence | Cap 3 | Medium | None — standalone feature |
| 6.1 | Framework-to-Prompt Integration | Cap 6 | Medium | None — extends existing framework_selector.py |
| 6.3 | Persona-Influenced Routing (Nexus side) | Cap 6 | Medium | Step 6.2 (GHARRA accepts persona_context) |
| 6.4 | Dynamic Persona Switching | Cap 6 | Medium | Step 6.1 (persona prompt integration) |
| 6.5 | Country-Aware Framework Validation | Cap 6 | Medium | Step 6.1 (framework prompt integration) |

## Cross-Repository Dependencies

- Step 2.3 (Calls Enforcement Bridge) requires GHARRA step 2.2 (POST /v1/route/enforce) to be deployed first

- Step 3.3 (Auto Failover) requires GHARRA step 3.4 (Routing returns alternatives[]) to be deployed first

- Step 6.3 (Persona Routing Nexus side) requires GHARRA step 6.2 (Routing accepts persona_context) first

- All Nexus steps are validated by Integration tests — coordinate with Integration repo for test execution

# Capability 2: Policy-Aware Intelligent Routing

## Step 2.3: Nexus Calls Enforcement Bridge

| Repository: Nexus-A2A-protocol/ | Importance: High | Depends on: Step 2.2 (GHARRA enforce endpoint) |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| shared/on_demand_gateway/app/main.py | In POST /rpc/{agent_alias}, after route_admission: If NEXUS_GHARRA_ENFORCE_POLICY=true: Call GHARRA /v1/route/enforce with agent_id + payload + caller jurisdiction If not permitted: return 403 with policy violations If obligations present: attach X-Policy-Obligations header If NEXUS_GHARRA_ENFORCE_POLICY=false: advisory mode (log only) Add env var NEXUS_GHARRA_BASE_URL (default http://gharra:8400) |

### Acceptance Criteria

- POST /rpc with PHI payload to non-PHI agent returns 403 when ENFORCE=true

# Capability 3: Self-Healing Clinical Agent Mesh

## Step 3.1: Integrate Handoff Rules into Gateway

| Repository: Nexus-A2A-protocol/ | Importance: High | Depends on: None — wires existing handoff rules to existing gateway |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| shared/on_demand_gateway/app/main.py | Import apply_nhs_guardrails from clinical_handoff_rules In POST /rpc/{agent_alias}, AFTER successful response BEFORE returning: If method contains 'handoff'/'transfer'/'discharge'/'admission': Build clinical_context from request params + response Call apply_nhs_guardrails(step, handoff_policy, clinical_context) If allowed==False: return 422 with {reason, escalation, guideline_refs} If allowed==True with warnings: attach X-Clinical-Warnings header |
| shared/nexus_common/clinical_handoff_rules.py | Add build_step_from_rpc(method, params) -> Step-like object helper Add build_context_from_params(params) -> clinical_context helper Bridges gap between scenario Step objects and raw RPC parameters |

### Acceptance Criteria

- POST /rpc with discharge method + missing fields returns 422

## Step 3.2: Implement Stream Resume (tasks/resubscribe)

| Repository: Nexus-A2A-protocol/ | Importance: High | Depends on: None — extends existing SSE cursor code |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| shared/on_demand_gateway/app/main.py | Add RPC handler for 'tasks/resubscribe': Accept: {cursor: str} Parse via sse.parse_resume_cursor() If valid + not expired: call task_event_bus.replay_from_cursor(cursor) If expired: return {error: 'cursor_expired', task_id, last_known_seq} After replay: subscribe caller to live stream from current position |
| shared/nexus_common/sse.py | Make replay_from_cursor() read from JSONL store when in-memory history pruned Enable JSONL persistence by default (change default from None to auto-generated path) Add get_latest_cursor(task_id) -> str ¦ None for cursor recovery |

### Acceptance Criteria

- tasks/resubscribe with valid cursor replays missed events

## Step 3.3: Automatic Agent Failover

| Repository: Nexus-A2A-protocol/ | Importance: High | Depends on: Cap 1 (routing returns alternatives[]) |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| shared/on_demand_gateway/app/main.py | In POST /rpc error handling (5xx or connection error): Step 1: Record failure in local health tracker Step 2: Check alternatives from GHARRA routing response Step 3: If alternatives + NEXUS_AUTO_FAILOVER=true: Select highest-priority alternative Retry RPC with same params Add X-Failover-From and X-Failover-To headers Log failover decision to audit trail Step 4: If no alternatives or disabled: return original error Max attempts: NEXUS_MAX_FAILOVER_ATTEMPTS (default 2) |

### Acceptance Criteria

- POST /rpc to failed agent automatically retries to alternative

## Step 3.5: Continuous Agent Health Probing

| Repository: Nexus-A2A-protocol/ | Importance: Medium | Depends on: None — standalone feature |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| shared/on_demand_gateway/app/main.py | Add BackgroundHealthProber class: __init__(agents, interval_seconds=30.0) asyncio background task probing /health on all agents Tracks: {healthy, last_check, consecutive_failures} per agent If consecutive_failures >= 3: mark unhealthy, trigger restart Expose via GET /health/agents endpoint Start in app startup event In POST /rpc: check health before routing — if unhealthy, failover immediately |

### Acceptance Criteria

- GET /health/agents returns per-agent health status

## Step 3.6: Avatar Session State Persistence

| Repository: Nexus-A2A-protocol/ | Importance: Medium | Depends on: None — standalone feature |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| shared/clinician_avatar/avatar_engine.py | Add SessionStore class: save_session() and load_session() Persist to JSONL: {session_id, history[], framework, persona, patient_context, last_active} Path: NEXUS_AVATAR_SESSION_STORE_PATH (default temp/avatar_sessions/) TTL: NEXUS_AVATAR_SESSION_TTL (default 24h) In process_turn(): save_session() after each turn In start_session(): if session_id in store and not expired, load_session() and resume |

### Acceptance Criteria

- Avatar session survives process restart within TTL

# Capability 6: Persona-Adaptive Clinical Workflows

## Step 6.1: Framework-to-Prompt Integration

| Repository: Nexus-A2A-protocol/ | Importance: Medium | Depends on: None — extends existing framework_selector.py |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| shared/clinician_avatar/avatar_engine.py | After framework selection (line 293): Load framework SYSTEM_PROMPT_TEMPLATE from frameworks/ module Inject framework instructions into LLM system prompt Inject persona.communication_style and persona.specialty Inject persona.country_context for regional adaptation |
| shared/clinician_avatar/frameworks/abcde.py | Add SYSTEM_PROMPT_TEMPLATE with ABCDE-specific instructions Add get_stage_prompt(stage) returning stage-specific guidance |
| shared/clinician_avatar/frameworks/socrates.py | Add SYSTEM_PROMPT_TEMPLATE and get_stage_prompt() (same pattern) |
| shared/clinician_avatar/frameworks/calgary_cambridge.py | Add SYSTEM_PROMPT_TEMPLATE and get_stage_prompt() (same pattern) |

### Acceptance Criteria

- Avatar session with chest pain includes SOCRATES instructions in prompt

## Step 6.3: Persona-Influenced Routing (Nexus side)

| Repository: Nexus-A2A-protocol/ | Importance: Medium | Depends on: Step 6.2 (GHARRA accepts persona_context) |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| shared/on_demand_gateway/app/main.py | In POST /rpc: extract persona from JWT claims (persona_id, groups, purpose_of_use) When calling GHARRA routing: include persona_context in request Log effective persona in audit trail for every invocation |

### Acceptance Criteria

- POST /rpc passes persona_context to GHARRA routing

## Step 6.4: Dynamic Persona Switching

| Repository: Nexus-A2A-protocol/ | Importance: Medium | Depends on: Step 6.1 (persona prompt integration) |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| shared/nexus_common/identity/persona_broker.py | Add switch_persona(current, new_persona_id, reason) -> PersonaContext: Validate new_persona_id in agent's allowed set (primary + alternates) Create new context with source='switched' Record switch event: {from, to, reason, timestamp} Add SWITCH_REASONS enum: ESCALATION, COUNTRY_CHANGE, SPECIALTY_REQUIRED |
| shared/on_demand_gateway/app/main.py | Add RPC handler for 'persona/switch': Accept: {target_persona_id, reason} Call persona_broker.switch_persona() Update session context Return: {switched: true, new_persona, previous_persona} |

### Acceptance Criteria

- persona/switch RPC transitions persona and updates session

## Step 6.5: Country-Aware Framework Validation

| Repository: Nexus-A2A-protocol/ | Importance: Medium | Depends on: Step 6.1 (framework prompt integration) |
| --- | --- | --- |

| File | Changes Required |
| --- | --- |
| shared/clinician_avatar/frameworks/framework_selector.py | Extend select_framework(complaint, urgency, country=None) Add FRAMEWORK_COUNTRY_MATRIX: 'abcde': ['*'] (universal for emergencies) 'socrates': ['GB','IE','AU','NZ','ZA'] (Commonwealth) 'calgary_cambridge': ['*'] (universal) If country provided and framework not applicable: fall back to Calgary-Cambridge Log selection with country context |

### Acceptance Criteria

- SOCRATES for US patient falls back to Calgary-Cambridge

# Full Cross-Repository Dependency Map

This table shows all steps across all 3 repos and which other repo steps they depend on or enable.

| Step | Title | This Repo | Requires from Other Repos | Enables in Other Repos |
| --- | --- | --- | --- | --- |
| 2.3 | Nexus Calls Enforcement Bridge | Nexus | GHARRA 2.2 (/v1/route/enforce) | Integration 2.6 (end-to-end test) |
| 3.1 | Integrate Handoff Rules into Gateway | Nexus | None | Integration 3.7 |
| 3.2 | Implement Stream Resume (tasks/resubscribe) | Nexus | None | Integration 3.7 |
| 3.3 | Automatic Agent Failover | Nexus | GHARRA 3.4 (alternatives[]) | Integration 3.7 |
| 3.5 | Continuous Agent Health Probing | Nexus | None | Integration 3.7 |
| 3.6 | Avatar Session State Persistence | Nexus | None | Integration 3.7 |
| 6.1 | Framework-to-Prompt Integration | Nexus | None | Nexus 6.4, 6.5, Integration 6.6 |
| 6.3 | Persona-Influenced Routing (Nexus side) | Nexus | GHARRA 6.2 (accepts persona_context) | Integration 6.6 |
| 6.4 | Dynamic Persona Switching | Nexus | Nexus 6.1 (prompt integration) | Integration 6.6 |
| 6.5 | Country-Aware Framework Validation | Nexus | Nexus 6.1 (framework integration) | Integration 6.6 |