IMPLEMENTATION PLANS

18 Risk Mitigations Across 3 Repositories

Nexus-A2A-Protocol  •  Global Agent Registry (GHARRA)  •  Integration Workspace

Date: 15 March 2026  |  Specific files, classes, methods, and test cases for each mitigation

# Implementation Phase Overview

All 18 mitigations are sequenced into four phases with explicit gate criteria.

| Phase | Mitigations | Gate |
| --- | --- | --- |
| 1. Immediate | 1.1 TIA Engine, 1.3 Enforcement Proxy, 2.3 PHI Detection, 5.3 GDPR Erasure | Blocks go-to-market |
| 2. Pre-Launch | 1.2 DID Identity, 2.1 Policy Governance, 5.1 Distributed Ledger, 5.2 ID Standards | First sovereign registry |
| 3. Post-Launch | 2.2 Break-Glass, 3.1 IEC 62304, 3.2 Event Sourcing, 3.3 Equivalence Registry | Clinical use cases |
| 4. Scale | 4.1 Synthea, 4.2 Cloud Deploy, 4.3 Tamper-Proof, 6.1 Frameworks, 6.2 Equity, 6.3 ISCO-08 | International expansion |

# Capability 1 — Zero-Configuration Cross-Border Agent Routing

## 1.1  Transfer Impact Assessment (TIA) Engine

| Phase | Immediate | Primary Repo | GHARRA |
| --- | --- | --- | --- |

Add a new PolicyRule subclass that evaluates GDPR Art. 44-49 legal basis before any cross-jurisdictional routing decision.

### Code Changes

| File | Changes Required |
| --- | --- |
| global-agent-registry/src/gharra/core/policy.py | Add TransferLegalBasisRule(PolicyRule) class after existing SovereigntyRule (line ~284) evaluate() method receives PolicyContext with source_jurisdiction and target_jurisdiction Check 1: Lookup adequacy_decisions dict (Art. 45) — hardcoded set of EU-adequate countries Check 2: If no adequacy, check DelegationAssertion attestations on the target agent for SCC coverage Check 3: If neither, return PolicyResult(DENY, reason='No GDPR Art. 44-49 legal basis for {source}→{target}') Register in _default_rules() between SovereigntyRule and ConsentGateRule |
| global-agent-registry/src/gharra/core/models.py | Add DelegationAssertion to Attestation type enum (after existing 'governance.signalbox_fsm') Add claims schema: {legal_basis: 'scc'¦'adequacy'¦'bcr', counterparty_org: str, effective_date: str, review_date: str} Add ADEQUACY_DECISIONS: set[str] constant — countries with EU adequacy decision (JP, KR, GB, CH, NZ, AR, etc.) |
| global-agent-registry/src/gharra/api/routes/routing.py | Enrich RoutingRequest with source_jurisdiction (from caller's authenticated context) Pass source_jurisdiction + target agent's jurisdiction into PolicyContext for rule evaluation |
| Nexus-A2A-protocol/shared/nexus_common/route_admission.py | Add check #14 in evaluate_route_admission(): if record.jurisdiction != local jurisdiction and no legal_basis attestation, append reason 'No cross-border legal basis' Add env var NEXUS_GHARRA_REQUIRE_TRANSFER_BASIS (default false, set true in production) |

### Integration Tests

- integration/tests/test_policy_enforcement.py: test_cross_border_ie_to_gb_with_adequacy (positive — both EU/EEA+adequate)

- integration/tests/test_policy_enforcement.py: test_cross_border_ie_to_us_with_scc (positive — SCC attestation present)

- integration/tests/test_policy_enforcement.py: test_cross_border_ie_to_us_no_basis (negative — deny, no legal basis)

- integration/tests/test_policy_enforcement.py: test_cross_border_within_same_jurisdiction (positive — no transfer needed)

- integration/harness/seed.py: Add US agent with SCC attestation and US agent without

Dependencies: None — extends existing PolicyRule chain

## 1.2  W3C DID-Based Sovereign Registry Identity

| Phase | Pre-Launch | Primary Repo | GHARRA |
| --- | --- | --- | --- |

Enable sovereign registries to publish W3C DID documents that GHARRA root validates during federation, eliminating single-point-of-failure in root registry compromise.

### Code Changes

| File | Changes Required |
| --- | --- |
| global-agent-registry/src/gharra/core/signing.py | Add resolve_did_document(did_uri: str, timeout: float = 5.0) -> dict async function Support did:web method (HTTPS fetch of .well-known/did.json from domain in DID) Extract JWKS from DID document's verificationMethod array Validate DID document structure per W3C DID Core 1.0 §5.2 Cache resolved DID documents with TTL (default 3600s) using existing pattern from GharraRecordCache |
| global-agent-registry/src/gharra/core/federation.py | In FederationCoordinator, before scatter(): resolve each sovereign registry's DID Verify that the DID document contains a verifiable credential from a recognised national health authority Add did_verified: bool field to ScatterResult If DID resolution fails: circuit breaker records failure, registry excluded from scatter |
| global-agent-registry/src/gharra/core/models.py | Add did_uri: str ¦ None = None field to ZoneRecord (after owning_registry_id) Add did_document: dict ¦ None = None field (cached resolution) Add national_authority_credential: Attestation ¦ None = None for trust chain |
| global-agent-registry/src/gharra/api/routes/trust.py | Add GET /v1/trust/did/{zone_name} endpoint that returns resolved DID document for a sovereign zone Add POST /v1/trust/did/verify endpoint that verifies a DID against registered trust anchors |
| Nexus-A2A-protocol/shared/nexus_common/gharra_trust.py | Add verify_sovereign_did(zone_name: str, gharra_base_url: str) -> bool async function Called during route admission when federated=True on GharraRecord |

### Integration Tests

- integration/tests/test_agent_resolution.py: test_sovereign_zone_has_did — verify DID document resolvable for IE zone

- integration/tests/test_agent_resolution.py: test_federated_agent_did_verified — federated discovery includes did_verified flag

- integration/tests/test_agent_resolution.py: test_did_resolution_failure_circuit_breaker — bad DID triggers circuit breaker

Dependencies: Requires did-resolver library (pip install did-resolver or custom implementation for did:web)

## 1.3  GHARRA Enforcement Proxy (Advisory → Enforcement)

| Phase | Immediate | Primary Repo | GHARRA |
| --- | --- | --- | --- |

Convert policy tag checks from advisory to enforcement by intercepting Nexus RPC calls and re-validating the X-Gharra-Record policy tags against the actual request payload.

### Code Changes

| File | Changes Required |
| --- | --- |
| global-agent-registry/src/gharra/api/gateway.py | Extend _check_phi_block() (line ~120) to check X-Gharra-Record header's policy_tags If X-Gharra-Record present: parse policy_tags, validate phi_allowed against payload PHI fields If X-Gharra-Record.policy_tags.residency set: validate request source jurisdiction against allowed residency list Add enforcement_mode config: 'advisory' (log only) vs 'enforce' (reject) — controlled by GHARRA_ENFORCEMENT_MODE env var Log enforcement decisions to ledger as policy.enforced event type |
| global-agent-registry/src/gharra/adapters/nexus_a2a.py | Add validate_rpc_payload_against_policy(payload: dict, policy_tags: PolicyTags) -> (bool, list[str]) function Runs PHI field scan (reuse DataClassification.classify_request from bullettrain.py) Checks residency constraint against caller's jurisdiction Returns (compliant: bool, violations: list[str]) |
| global-agent-registry/src/gharra/core/config.py | Add enforcement_mode: str = 'advisory' field to GharraSettings (allowed: 'advisory', 'enforce') |
| Nexus-A2A-protocol/shared/on_demand_gateway/app/main.py | In POST /rpc/{agent_alias} handler: after route_admission evaluation, if NEXUS_GHARRA_ENFORCEMENT=true, call GHARRA enforcement proxy endpoint to validate payload On deny: return 403 with policy violation details |

### Integration Tests

- integration/tests/test_policy_enforcement.py: test_enforcement_blocks_phi_to_non_phi_agent — send PHI payload to phi_allowed=false agent, expect 403

- integration/tests/test_policy_enforcement.py: test_enforcement_allows_clean_payload — send non-PHI payload to phi_allowed=false agent, expect 200

- integration/tests/test_policy_enforcement.py: test_advisory_mode_logs_only — set advisory mode, send PHI, expect 200 + ledger entry

- integration/tests/test_policy_enforcement.py: test_residency_enforcement — US caller to EU-only agent, expect 403

Dependencies: None — extends existing gateway middleware and BulletTrain PHI classification

# Capability 2 — Policy-Aware Intelligent Routing

## 2.1  Policy Rule Governance Board — Versioned Attestations

| Phase | Pre-Launch | Primary Repo | GHARRA |
| --- | --- | --- | --- |

Treat each PolicyEngine rule as a controlled document with version, legal author, jurisdictional scope, and review cycle. Store rule metadata as Attestation objects in the ledger.

### Code Changes

| File | Changes Required |
| --- | --- |
| global-agent-registry/src/gharra/core/policy.py | Add metadata to PolicyRule base class: version: str, jurisdiction_scope: list[str], author: str, effective_date: str, review_date: str, legal_reference: str Add _RULE_VERSIONS: dict[str, str] tracking version per rule class name Extend evaluate() to include rule_version in PolicyResult.details Add get_rule_manifest() -> list[dict] method on PolicyEngine returning all rules with metadata |
| global-agent-registry/src/gharra/core/models.py | Add Attestation type: 'policy.legal_review' with claims: {rule_class: str, version: str, jurisdiction: str, reviewer: str, review_date: str, next_review: str, dpia_reference: str} |
| global-agent-registry/src/gharra/api/routes/policy.py | Extend GET /v1/admin/policy/rules to include version, jurisdiction_scope, review_date, legal_reference per rule Add GET /v1/admin/policy/rules/manifest endpoint returning full rule governance metadata Add POST /v1/admin/policy/rules/{rule_id}/attest endpoint to record legal review attestation |
| global-agent-registry/src/gharra/core/ledger.py | Add 'policy.legal_review' to recognised operation types (alongside agent.registered, agent.updated, etc.) |

### Integration Tests

- integration/tests/test_policy_enforcement.py: test_policy_rules_have_versions — all rules return version in manifest

- integration/tests/test_policy_enforcement.py: test_policy_rule_attestation_recorded — attest a rule, verify ledger entry

Dependencies: None — extends existing PolicyRule interface and Attestation model

## 2.2  Break-Glass Override with Blockchain Timestamp Anchor

| Phase | Post-Launch | Primary Repo | GHARRA + Nexus |
| --- | --- | --- | --- |

Formalise emergency break-glass as a first-class event type with time-limited token override, automatic escalation, and external timestamp anchoring for non-repudiation.

### Code Changes

| File | Changes Required |
| --- | --- |
| global-agent-registry/src/gharra/core/policy.py | Extend EmergencyBreakGlassRule.evaluate() to require justification_code from ISO 22600 Annex B taxonomy Add obligation: 'timestamp_anchor' — instructs ledger to anchor this entry externally Set token TTL obligation: max_override_duration_seconds=14400 (4 hours) |
| global-agent-registry/src/gharra/core/ledger.py | Add 'policy.break_glass' operation type Add anchor_entry(entry_hash: str) -> str async method that submits hash to OpenTimestamps or EBSI timestamping API Store anchor_proof (OTS receipt or EBSI timestamp token) as additional field on ledger entry In append(): if operation == 'policy.break_glass', automatically call anchor_entry() |
| global-agent-registry/src/gharra/core/models.py | Add BreakGlassEvent dataclass: clinician_id, patient_reference (anonymised), justification_code, justification_text, invoked_at, expires_at, scope Add ISO_22600_JUSTIFICATION_CODES: dict mapping codes to descriptions |
| global-agent-registry/src/gharra/api/routes/events.py | Add SSE event type 'policy.break_glass' to event stream — alerts governance dashboard subscribers |
| Nexus-A2A-protocol/shared/nexus_common/authorization.py | In _extract_break_glass(): validate justification_code against ISO_22600_JUSTIFICATION_CODES Add break_glass_token_ttl enforcement: if break_glass=True, override JWT exp to min(existing_exp, now+4h) Emit audit log entry with full break_glass context |
| Nexus-A2A-protocol/shared/nexus_common/policy/pdp.py | In PolicyDecisionPoint.evaluate(): when break_glass=True, add timestamp_anchor obligation to PolicyDecision |

### Integration Tests

- integration/tests/test_signalbox_workflow.py: test_break_glass_creates_ledger_entry — invoke with break_glass, verify policy.break_glass in ledger

- integration/tests/test_signalbox_workflow.py: test_break_glass_requires_justification — break_glass without code, expect deny

- integration/tests/test_signalbox_workflow.py: test_break_glass_token_expires_4h — verify override token has 4h max TTL

- integration/tests/test_signalbox_workflow.py: test_break_glass_sse_event — subscribe to events, trigger break_glass, verify SSE received

Dependencies: Optional: opentimestamps-client library for OTS anchoring (can be mocked initially with hash logging)

## 2.3  Multi-Layer PHI Detection Pipeline

| Phase | Immediate | Primary Repo | GHARRA + Nexus |
| --- | --- | --- | --- |

Replace heuristic keyword scanning with a three-layer pipeline (structural + NER + format regex) with fail-closed default.

### Code Changes

| File | Changes Required |
| --- | --- |
| global-agent-registry/src/gharra/adapters/bullettrain.py | Refactor DataClassification.classify_request() into three layers: Layer 1 (existing): PHI_FIELDS keyword scan — fast-reject Layer 2 (new): NER-based entity detection — import spacy or transformers NER model (i2b2 fine-tuned) Layer 3 (new): Structured format regex — SSN (\d{3}-\d{2}-\d{4}), NHS number (\d{3}\s?\d{3}\s?\d{4}), MBI (\d[A-Z]\w{2}\d[A-Z]\w{2}\d{2}) Add classify_confidence(payload) -> (classification: str, confidence: float, detected_entities: list[str]) Fail-closed: if Layer 2 confidence < 0.8, classify as PHI regardless of Layer 1/3 |
| global-agent-registry/src/gharra/api/gateway.py | Replace _check_phi_block() call to use new classify_confidence() instead of simple field scan Log confidence score and detected entities in PHI block response |
| Nexus-A2A-protocol/shared/nexus_common/redaction.py | Add Layer 3 regex patterns to PHI detection alongside existing PHI_KEYS Add detect_structured_phi(text: str) -> list[tuple[str, str, int, int]] returning (entity_type, value, start, end) Integrate into redact_payload() — run structural regex on string values |

### Integration Tests

- integration/tests/test_policy_enforcement.py: test_phi_detection_obvious_fields — payload with patient_name field, expect PHI classification

- integration/tests/test_policy_enforcement.py: test_phi_detection_freetext_ssn — payload with '123-45-6789' in free text, expect PHI

- integration/tests/test_policy_enforcement.py: test_phi_detection_nhs_number — payload with '943 476 5919' format, expect PHI

- integration/tests/test_policy_enforcement.py: test_phi_detection_clean_clinical — payload with only symptoms/diagnosis, expect NON_PHI

- integration/tests/test_policy_enforcement.py: test_phi_detection_fail_closed — ambiguous payload, expect PHI (fail-closed)

Dependencies: Layer 2 requires NER model — initially deploy with Layer 1+3 only, add Layer 2 when model validated. spaCy en_core_web_sm or transformers deid model.

# Capability 3 — Self-Healing Clinical Agent Mesh

## 3.1  IEC 62304 Classification for Clinical Handoff Rules

| Phase | Post-Launch | Primary Repo | Nexus |
| --- | --- | --- | --- |

Formalise clinical handoff rules as IEC 62304 Class B software with hazard analysis traceability, validation by clinical informaticists, and Clinical Safety Officer governance.

### Code Changes

| File | Changes Required |
| --- | --- |
| Nexus-A2A-protocol/shared/nexus_common/clinical_handoff_rules.py | Add metadata to each guardrail function: iec_62304_class: 'B', hazard_ids: list[str], clinical_evidence: list[str], validated_by: list[str], validation_date: str Add HAZARD_LOG: list[dict] constant mapping each rule to its ISO 14971 hazard analysis row: {hazard_id, hazard_description, severity, probability, risk_level, control_measure, rule_function, guideline_ref} Add get_traceability_matrix() -> list[dict] function returning [{rule, requirement, hazard_id, test_case, evidence_source}] Add TRANSFER_FIELDS documentation linking each field to clinical guideline source |
| Nexus-A2A-protocol/shared/nexus_common/clinical_handoff_rules.py | Add validate_handoff_rule_coverage() -> dict function that verifies all hazard_ids have corresponding test cases Add export_hazard_log_csv(path: str) function for regulatory submission |
| global-agent-registry/src/gharra/core/models.py | Add Attestation type: 'clinical.safety_review' with claims: {iec_62304_class, hazard_log_version, reviewer_names, review_date, dcb0129_cso, next_review} |

### Integration Tests

- integration/tests/test_signalbox_workflow.py: test_handoff_traceability_complete — every hazard has a test case

- integration/tests/test_signalbox_workflow.py: test_handoff_metadata_present — all guardrail functions have IEC 62304 metadata

- integration/tests/test_signalbox_workflow.py: test_discharge_guardrail_blocks_unsafe — verify unsafe discharge blocked (existing, add hazard_id assertion)

- integration/tests/test_signalbox_workflow.py: test_deterioration_escalation_triggers — vitals breach triggers escalation (existing, add guideline_ref assertion)

Dependencies: Clinical Safety Officer appointment (governance), clinical informaticist review (process)

## 3.2  Durable Event Sourcing with tasks/replay

| Phase | Post-Launch | Primary Repo | Nexus |
| --- | --- | --- | --- |

Persist all TaskEvents to a durable store and add a tasks/replay RPC method so expired stream cursors can be recovered without data loss.

### Code Changes

| File | Changes Required |
| --- | --- |
| Nexus-A2A-protocol/shared/nexus_common/sse.py | Extend JSONL persistence (already exists at NEXUS_TASK_EVENT_STORE_PATH) to be mandatory, not optional Increase NEXUS_STREAM_HISTORY_RETENTION_MS default from 300000 (5 min) to 86400000 (24h) for clinical workflows Add replay_from_store(task_id: str, from_seq: int) -> list[SseEvent] method that reads JSONL and reconstructs events Add is_cursor_expired(cursor: str) -> bool method (public, used by gateway) |
| Nexus-A2A-protocol/shared/nexus_common/task_store.py | Add get_task_events(task_id: str, from_seq: int = 0) -> list[dict] method reading from JSONL store Add replay_task_state(task_id: str) -> dict method that reconstructs current task state from event stream |
| Nexus-A2A-protocol/shared/on_demand_gateway/app/main.py | Add POST /rpc/{agent_alias} method 'tasks/replay' handler: Accept: {cursor: str} or {task_id: str, from_seq: int} Return: {events: [...], new_cursor: str} If cursor expired: replay from JSONL store + issue new cursor In existing tasks/resubscribe handler: if cursor expired, return {error: 'cursor_expired', recovery: 'tasks/replay'} instead of generic error |
| integration/harness/workflow_runner.py | In run_discovery_to_invocation() step 3 (nexus_invocation): add retry path: If response indicates cursor_expired, call tasks/replay, then tasks/resubscribe with new cursor Add step 'cursor_recovery' to WorkflowStep list when this path is taken |

### Integration Tests

- integration/tests/test_agent_routing.py: test_tasks_replay_after_cursor_expiry — invoke agent, wait for cursor expiry, call tasks/replay, verify events recovered

- integration/tests/test_agent_routing.py: test_tasks_replay_returns_new_cursor — verify replay returns a fresh cursor for resubscribe

- integration/tests/test_agent_routing.py: test_event_store_persistence — invoke agent, verify JSONL file contains events

Dependencies: None — extends existing JSONL persistence in sse.py

## 3.3  Agent Equivalence Registry for Failover

| Phase | Post-Launch | Primary Repo | GHARRA + Nexus |
| --- | --- | --- | --- |

Enable agents providing the same clinical capability to register with an equivalence class and concordance metrics, so failover logic only selects clinically equivalent replacements.

### Code Changes

| File | Changes Required |
| --- | --- |
| global-agent-registry/src/gharra/core/models.py | Add clinical_equivalence_class: str ¦ None = None to AgentRecord (e.g., 'radiology.chest_xray.triage') Add Attestation type: 'clinical.equivalence' with claims: {concordance_rate: float, test_dataset: str, n_cases: int, evaluator: str, evaluated_at: str} |
| global-agent-registry/src/gharra/api/routes/discover.py | Add equivalence_class query parameter to GET /v1/discover Filter results by clinical_equivalence_class match Add min_concordance query parameter — filter agents with concordance attestation >= threshold |
| global-agent-registry/src/gharra/api/routes/agents.py | Add POST /v1/agents/{agent_id}/equivalence endpoint to register concordance test results as Attestation |
| Nexus-A2A-protocol/shared/nexus_common/clinical_handoff_rules.py | Add select_failover_agent(failed_agent_id: str, gharra_base_url: str, min_concordance: float = 0.95) -> str ¦ None async function Queries GHARRA discover with same equivalence_class, min_concordance, excluding failed agent Returns best alternative agent_id or None if no equivalent available |
| Nexus-A2A-protocol/shared/on_demand_gateway/app/main.py | In POST /rpc/{agent_alias} error handling: if agent returns 5xx or health check fails, call select_failover_agent() If failover agent found: retry RPC to failover agent with original params + X-Failover-From header Log failover decision to audit with both agent IDs and concordance |

### Integration Tests

- integration/tests/test_agent_routing.py: test_equivalence_class_discovery — discover by equivalence class returns agents with matching class

- integration/tests/test_agent_routing.py: test_concordance_filtering — min_concordance=0.95 excludes low-concordance agents

- integration/harness/seed.py: Add two triage agents with same equivalence class, different concordance rates

Dependencies: Requires clinical concordance test datasets (CheXpert, MIMIC-IV subsets) for production validation — can use synthetic concordance for integration testing

# Capability 4 — National-Scale Capacity Simulation

## 4.1  Synthea-Generated Patient Populations

| Phase | Scale | Primary Repo | Integration |
| --- | --- | --- | --- |

Replace the 15 hardcoded chief complaints in scale_simulation.py with Synthea-generated patient records mapped to agent roles via SNOMED CT coding.

### Code Changes

| File | Changes Required |
| --- | --- |
| integration/harness/scale_simulation.py | Replace CHIEF_COMPLAINTS list and _generate_patient() with SyntheaPatientGenerator class SyntheaPatientGenerator.generate(n: int, population_profile: str) -> list[dict]: Calls synthea CLI or loads pre-generated FHIR bundles Extracts: conditions (SNOMED CT), medications, encounters, observations, procedures Maps SNOMED condition codes to agent roles: triage, diagnosis, imaging, pharmacy, discharge Add SNOMED_TO_AGENT_ROLE: dict[str, str] mapping (e.g., '29857009' (chest pain) -> 'triage') Add PopulationProfile enum: URBAN_UK, RURAL_US, MIXED_IE — epidemiological distributions Validate generated population against published age/gender/condition distributions |
| integration/harness/seed_full_registry.py | Add Synthea FHIR bundle loader for pre-generated populations Map Synthea patient conditions to GHARRA agent capabilities for scale testing |

### Integration Tests

- integration/tests/test_scale_simulation.py: test_synthea_population_demographics — generated population matches expected age/gender distribution

- integration/tests/test_scale_simulation.py: test_synthea_snomed_mapping_coverage — all generated conditions map to at least one agent role

- integration/tests/test_scale_simulation.py: test_scale_smoke_synthea — run smoke profile with Synthea patients instead of random

Dependencies: Synthea CLI (Java) or pre-generated FHIR bundle files. pip install fhir.resources for FHIR parsing.

## 4.2  Cloud Deployment Profile (Terraform/Pulumi)

| Phase | Scale | Primary Repo | Integration + GHARRA |
| --- | --- | --- | --- |

Add infrastructure-as-code modules to deploy the same docker-compose topology to managed Kubernetes, with deployment_context in simulation reports.

### Code Changes

| File | Changes Required |
| --- | --- |
| integration/infra/ (new directory) | Create terraform/ subdirectory with modules: modules/gharra/ — GHARRA registry as K8s Deployment + Service + Ingress modules/nexus-gateway/ — On-demand gateway as K8s Deployment modules/agents/ — Agent pool as K8s Deployment (configurable replicas) modules/networking/ — Service mesh (Istio/Linkerd) for mTLS between services envs/aws/ — EKS-specific values (node groups, ALB ingress) envs/azure/ — AKS-specific values envs/gcp/ — GKE-specific values |
| integration/harness/scale_simulation.py | Add deployment_context: str field to SimulationReport ('local', 'cloud_single_region', 'cloud_multi_region') Add infrastructure_spec: dict field (cpu, memory, node_count, region, cloud_provider) Report.summary() includes deployment_context and infrastructure_spec Add mandatory caveats section in report: 'These results measured under {deployment_context} conditions. Production performance may differ.' |
| global-agent-registry/infra/ | Extend existing infra/ directory with Helm chart for GHARRA deployment ConfigMap for policy rules, secrets for signing keys, PersistentVolumeClaim for SQLite/ledger |

### Integration Tests

- integration/tests/test_scale_simulation.py: test_report_includes_deployment_context — verify deployment_context field present

- integration/tests/test_scale_simulation.py: test_report_includes_caveats — verify caveats section in summary

Dependencies: Terraform CLI, kubectl, cloud provider credentials. Not required for local integration testing.

## 4.3  Simulation Report Tamper-Proofing

| Phase | Scale | Primary Repo | Integration + GHARRA |
| --- | --- | --- | --- |

Hash simulation reports and anchor them in the GHARRA TransparencyLedger as benchmark.published events, with optional external timestamp anchoring.

### Code Changes

| File | Changes Required |
| --- | --- |
| integration/harness/scale_simulation.py | After run() completes: compute SHA-256 hash of canonical JSON report Call GHARRA ledger API to append benchmark.published entry with report hash Add report_hash: str and ledger_seq: int fields to SimulationReport Add mandatory_caveats: list[str] field (deployment_context, hardware_specs, synthetic_workload_disclaimer) |
| global-agent-registry/src/gharra/core/ledger.py | Add 'benchmark.published' to recognised operation types Payload includes: report_hash, profile, total_tasks, throughput_rps, deployment_context |
| global-agent-registry/src/gharra/api/routes/admin.py | Add POST /v1/admin/benchmarks endpoint to record benchmark report hash Add GET /v1/admin/benchmarks/{report_hash} to verify a report hash exists in ledger |

### Integration Tests

- integration/tests/test_scale_simulation.py: test_report_hash_recorded_in_ledger — run simulation, verify benchmark.published in ledger

- integration/tests/test_scale_simulation.py: test_report_hash_verifiable — query ledger with report hash, verify match

Dependencies: 1.1 (ledger must support new event types) — trivial dependency

# Capability 5 — Tamper-Evident Compliance Audit Trail

## 5.1  Distributed Ledger (Hyperledger Fabric)

| Phase | Pre-Launch | Primary Repo | GHARRA |
| --- | --- | --- | --- |

Deploy the TransparencyLedger on a permissioned distributed ledger so that each sovereign registry operates a peer node, eliminating single-party trust in ledger integrity.

### Code Changes

| File | Changes Required |
| --- | --- |
| global-agent-registry/src/gharra/core/ledger.py | Refactor TransparencyLedger to use abstract LedgerBackend interface: class LedgerBackend(ABC): append(entry) -> dict, verify_chain(from_seq, limit) -> (bool, int), get_entries(after_seq, limit) -> list Implement LocalLedgerBackend (current SQLite-based implementation) Implement FabricLedgerBackend: Connects to Hyperledger Fabric peer via gRPC append() submits transaction to chaincode verify_chain() queries chaincode for chain integrity get_entries() reads from peer's world state Implement HybridLedgerBackend: writes to both local + Fabric for resilience TransparencyLedger constructor accepts backend: LedgerBackend parameter |
| global-agent-registry/src/gharra/storage/ (new: fabric.py) | FabricLedgerBackend class implementing LedgerBackend interface Connection management: channel, peer endpoints, TLS certs, MSP identity Chaincode invocation: submitTransaction('AppendEntry', entry_json) Query: evaluateTransaction('VerifyChain', from_seq, limit) Health check: evaluateTransaction('Ping') |
| global-agent-registry/src/gharra/core/config.py | Add ledger_backend: str = 'local' to GharraSettings (allowed: 'local', 'fabric', 'hybrid') Add fabric_peer_endpoint, fabric_channel_name, fabric_chaincode_name, fabric_msp_id, fabric_cert_path, fabric_key_path |
| global-agent-registry/infra/ (new: fabric/) | Hyperledger Fabric network configuration: docker-compose-fabric.yml — peer, orderer, CA for local development chaincode/transparency_ledger/ — Go/Node chaincode implementing append-only ledger connection-profile.json — peer endpoint configuration configtx.yaml — channel and consortium definition |

### Integration Tests

- integration/tests/ (new: test_ledger_integrity.py): test_ledger_append_and_verify — append entry, verify chain returns true

- integration/tests/test_ledger_integrity.py: test_ledger_cross_node_consistency — append on node A, read from node B (requires multi-node setup)

- integration/tests/test_ledger_integrity.py: test_ledger_tamper_detection — modify entry directly in DB, verify_chain returns false

Dependencies: Hyperledger Fabric SDK (fabric-sdk-py or fabric-gateway), Docker for local Fabric network. Can run local backend in integration tests without Fabric.

## 5.2  Three-Layer Identifier Standard (DID + LEI + UUID v7)

| Phase | Pre-Launch | Primary Repo | GHARRA + Nexus |
| --- | --- | --- | --- |

Standardise on W3C DIDs for agent identity, ISO 17442 LEIs for organisation identity, and RFC 9562 UUID v7 for time-sortable correlation IDs.

### Code Changes

| File | Changes Required |
| --- | --- |
| global-agent-registry/src/gharra/core/models.py | Add did_uri: str ¦ None = None to AgentRecord (e.g., 'did:web:triage.hse.ie') Add organisation_lei: str ¦ None = None to AgentRecord (ISO 17442, 20-char alphanumeric) Add LEI_PATTERN = re.compile(r'^[A-Z0-9]{20}$') validator Add validate_lei(lei: str) -> bool function with check digit validation (ISO 7064 Mod 97-10) |
| global-agent-registry/src/gharra/core/namespace.py | Add resolve_org_by_lei(lei: str) -> ZoneRecord ¦ None function Store LEI-to-zone mapping for organisation-level zones |
| Nexus-A2A-protocol/shared/nexus_common/gharra_models.py | Add did_uri: str ¦ None and organisation_lei: str ¦ None to GharraRecord fields |
| Nexus-A2A-protocol/shared/nexus_common/trace_context.py | Replace token_hex(16) random trace ID generation with UUID v7 (RFC 9562) via uuid.uuid7() or uuid6 library UUID v7 embeds Unix timestamp in first 48 bits — enables time-ordered correlation Add generate_correlation_id() -> str function using UUID v7 Update build_traceparent() to use UUID v7 for new traces |

### Integration Tests

- integration/tests/test_agent_resolution.py: test_agent_record_contains_did — seeded agents have did_uri field

- integration/tests/test_agent_resolution.py: test_lei_validation — valid LEI accepted, invalid rejected

- integration/tests/test_observability.py: test_correlation_id_is_uuid7 — verify correlation IDs are time-sortable UUID v7

- integration/harness/seed.py: Add did_uri and organisation_lei to seeded agents

Dependencies: uuid6 library (pip install uuid6) for UUID v7 generation until Python 3.14 adds native support

## 5.3  GDPR Right to Erasure — CNIL Off-Chain Pattern

| Phase | Immediate | Primary Repo | GHARRA |
| --- | --- | --- | --- |

Ensure the ledger never stores personal data directly — only payload hashes and pseudonymised actor IDs. Implement an erasure endpoint that deletes the payload while preserving the hash chain.

### Code Changes

| File | Changes Required |
| --- | --- |
| global-agent-registry/src/gharra/core/ledger.py | Audit append() to ensure no PII leaks into entry_hash-chained fields: actor field must be pseudonymised (hash of real identity, not plaintext) subject field must be agent_id (not human name) payload is already stored as payload_hash — verify no exceptions Add separate ErasablePayloadStore class: store_payload(entry_seq: int, payload: dict) -> None get_payload(entry_seq: int) -> dict ¦ None erase_payload(entry_seq: int) -> bool — deletes payload, returns True is_erased(entry_seq: int) -> bool Ledger entries gain erased: bool = False field (set when payload deleted) |
| global-agent-registry/src/gharra/storage/base.py | Add to StorageBackend interface: store_ledger_payload(entry_seq, payload), get_ledger_payload(entry_seq), erase_ledger_payload(entry_seq) |
| global-agent-registry/src/gharra/storage/sqlite.py | Implement ledger_payloads table: (entry_seq INTEGER PRIMARY KEY, payload TEXT, erased BOOLEAN DEFAULT FALSE) erase_ledger_payload: UPDATE SET payload=NULL, erased=TRUE WHERE entry_seq=? |
| global-agent-registry/src/gharra/api/routes/admin.py | Add POST /v1/admin/erasure/{entry_seq} endpoint: Validates caller has admin scope Calls ErasablePayloadStore.erase_payload(entry_seq) Appends 'erasure.executed' event to ledger (recording that erasure occurred) Returns {erased: true, entry_seq, chain_integrity: 'preserved'} Add GET /v1/admin/erasure/audit — list all erasure events |
| global-agent-registry/src/gharra/core/models.py | Add pseudonymise_actor(actor: str, salt: str) -> str function — SHA-256(actor + salt), truncated to 16 chars Add PSEUDONYM_SALT config loaded from GHARRA_PSEUDONYM_SALT env var |

### Integration Tests

- integration/tests/ (new: test_gdpr_erasure.py): test_erasure_preserves_chain_integrity — erase payload, verify_chain() still returns True

- integration/tests/test_gdpr_erasure.py: test_erasure_removes_payload — after erasure, get_ledger_payload returns None

- integration/tests/test_gdpr_erasure.py: test_erasure_records_event — erasure.executed event appears in ledger

- integration/tests/test_gdpr_erasure.py: test_ledger_entries_no_pii — scan all ledger entries, verify no plaintext PII in chained fields

- integration/tests/test_gdpr_erasure.py: test_actor_pseudonymised — verify actor field is hash, not plaintext

Dependencies: None — architectural change to existing ledger, no new dependencies

# Capability 6 — Persona-Adaptive Clinical Workflows

## 6.1  Clinical Framework Validation Programme

| Phase | Scale | Primary Repo | Nexus |
| --- | --- | --- | --- |

Add validation metadata to each clinical framework (Calgary-Cambridge, SOCRATES, ABCDE) with per-country expert panel review and GHARRA attestation storage.

### Code Changes

| File | Changes Required |
| --- | --- |
| Nexus-A2A-protocol/shared/clinician_avatar/frameworks/framework_selector.py | Add FRAMEWORK_METADATA: dict[str, dict] constant: 'abcde': {applicable_countries: ['*'], validated_against: ['NICE-NG51', 'ERC-Guidelines-2021'], iec_62304_class: 'A', review_date: '2026-01-15'} 'socrates': {applicable_countries: ['GB', 'IE', 'AU', 'NZ'], validated_against: ['NICE-CG95'], ...} 'calgary_cambridge': {applicable_countries: ['*'], validated_against: ['GMC-Good-Medical-Practice'], ...} Add get_framework_metadata(framework: str, country: str) -> dict function Add validate_framework_for_country(framework: str, country: str) -> (bool, list[str]) function — checks applicable_countries Extend select_framework() to accept country parameter and validate framework applicability |
| global-agent-registry/src/gharra/core/models.py | Add Attestation type: 'clinical.framework_validation' with claims: {framework, country, panel_members, guidelines_validated, review_date, next_review} |

### Integration Tests

- integration/scenarios/: Add framework-per-country test matrix scenarios

- integration/tests/test_signalbox_workflow.py: test_framework_metadata_complete — all frameworks have validation metadata

- integration/tests/test_signalbox_workflow.py: test_framework_country_validation — SOCRATES valid for GB, check validation function

Dependencies: Clinical expert panel reviews (governance process, not code dependency)

## 6.2  Persona Equity Monitoring

| Phase | Scale | Primary Repo | Nexus + Integration |
| --- | --- | --- | --- |

Add instrumentation to detect care quality gaps between personas by running the same clinical scenarios across all persona types and flagging statistically significant outcome variations.

### Code Changes

| File | Changes Required |
| --- | --- |
| Nexus-A2A-protocol/shared/nexus_common/identity/persona_registry.py | Add get_minimum_capability_baseline() -> dict method returning minimum clinical features all personas must have Add validate_persona_equity(persona: Persona) -> (bool, list[str]) method — checks persona has all baseline capabilities |
| Nexus-A2A-protocol/shared/nexus_common/rbac.py | Add documentation comment: 'RBAC restricts administrative scope only. Clinical reasoning quality must be equal across all personas per EU AI Act Art. 10' Add MINIMUM_CLINICAL_SCOPES: list[str] constant — scopes every clinical persona must have regardless of role |
| integration/harness/scale_simulation.py | Add persona_stratified_metrics: dict[str, StepMetrics] to SimulationReport In _run_patient_task(): track metrics per persona_id in addition to per-step Add equity_analysis() -> dict method on SimulationReport: Computes mean/stddev per persona Flags personas with >2σ deviation from mean success rate or latency Returns {equitable: bool, flagged_personas: [{persona_id, metric, value, z_score}]} |

### Integration Tests

- integration/tests/test_scale_simulation.py: test_persona_equity_no_outliers — run smoke simulation, verify no persona >2σ deviation

- integration/tests/test_scale_simulation.py: test_minimum_capability_baseline — all personas pass equity validation

Dependencies: Requires multiple personas to be active in simulation — depends on agent_personas.json having diverse persona mappings

## 6.3  Composable Persona Architecture (ISCO-08)

| Phase | Scale | Primary Repo | Nexus + GHARRA |
| --- | --- | --- | --- |

Refactor monolithic persona definitions into a composable architecture using ILO ISCO-08 occupation codes, enabling new countries to be added by mapping their health workforce to standard codes.

### Code Changes

| File | Changes Required |
| --- | --- |
| Nexus-A2A-protocol/shared/nexus_common/identity/persona_registry.py | Add ISCO_08_HEALTH_CODES: dict[str, dict] constant: '2211': {title: 'Generalist medical practitioners', domain: 'clinical', rbac_level: 'High', default_scopes: [...]} '2212': {title: 'Specialist medical practitioners', ...} '2221': {title: 'Nursing professionals', ...} ... (~30 core health occupation codes) Add compose_persona(isco_code: str, country: str, scope_of_practice: dict) -> Persona method: Takes ISCO-08 code + country-specific scope and generates Persona object Country scope overrides: scopes, fhir_resources, hl7v2_messages, compliance Add COUNTRY_SCOPE_REGISTRY: dict[str, dict[str, dict]] — {country: {isco_code: {scope overrides}}} Extend PersonaRegistry to support both legacy (agent_personas.json) and composed (ISCO-08) personas |
| Nexus-A2A-protocol/config/agent_personas.json | Add isco_08_code field to each agent entry (e.g., triage_agent: '2221' for nursing professional) Backward compatible — existing persona_id remains primary lookup, isco_08_code is additional metadata |
| global-agent-registry/src/gharra/core/models.py | Add isco_08_code: str ¦ None = None to AgentRecord Add ISCO-08 reference dataset as importable constant or JSON resource file |
| integration/harness/seed_full_registry.py | Add generate_personas_for_country(country: str) -> list[Persona] function using ISCO-08 composition Seed GHARRA with composed personas for test countries (IE, GB, US, DE, KE) |

### Integration Tests

- integration/tests/test_policy_enforcement.py: test_isco_08_persona_composition — compose persona from ISCO-08 code + country, verify all required fields

- integration/tests/test_policy_enforcement.py: test_isco_08_backward_compatible — legacy persona_id lookup still works alongside ISCO-08

- integration/harness/seed_full_registry.py: generate and seed composed personas for 5 countries

Dependencies: ISCO-08 code dataset (available from ILO as CSV/JSON). Country scope data from national registrars.

# Cross-Mitigation Dependencies

Some mitigations depend on others being complete first. This graph shows blocking dependencies.

| Depends On | Before | Reason |
| --- | --- | --- |
| 1.2 | 5.2 | DID identity (1.2) is prerequisite for three-layer ID standard (5.2) agent DID field |
| 5.3 | 5.1 | GDPR erasure pattern (5.3) must be implemented before distributed ledger (5.1) — ensures no PII in chain before distributing |
| 1.3 | 2.3 | Enforcement proxy (1.3) uses PHI detection (2.3) to validate payloads — implement PHI detection first |
| 2.1 | 2.2 | Policy governance framework (2.1) defines rule structure that break-glass (2.2) extends |
| 3.3 | 3.2 | Equivalence registry (3.3) needs durable event sourcing (3.2) to preserve failover context |
| 4.1 | 4.2 | Synthea populations (4.1) should be validated before cloud deployment (4.2) testing |
| 4.2 | 4.3 | Cloud deployment context (4.2) required for meaningful tamper-proofed reports (4.3) |
| 6.3 | 6.2 | ISCO-08 composition (6.3) must exist before equity monitoring (6.2) can stratify by composed personas |