RISK MITIGATION

REPOSITORY IMPLEMENTATION MAP

Which repo owns each risk mitigation?

Specific files, modules, and test locations for all 18 mitigations

Date: 15 March 2026  |  Classification: Strategic  |  Companion to: Strategic Risk Mitigation Framework

# Repository Responsibilities

| Repository | Owns | Key Modules |
| --- | --- | --- |
| Nexus-A2A-Protocol | Agent transport, clinical workflows, personas, local policy, avatar/TTS | shared/nexus_common/ (32 modules) shared/clinician_avatar/ shared/on_demand_gateway/ demos/ (25 agents) config/agent_personas.json |
| Global Agent Registry (GHARRA) | Registry, discovery, policy engine (PDP), trust/DID, ledger, federation, sovereignty, PHI classification | src/gharra/core/ (14 modules) src/gharra/api/routes/ (14 routes) src/gharra/adapters/ (nexus_a2a, bullettrain) src/gharra/storage/ |
| Integration | Cross-repo test harness, scenario validation, scale simulation, 100% pass-rate gate | harness/ (6 modules) tests/ (7 test files) scenarios/ reports/ |

## Ownership Distribution

| Primary Owner | Count | Mitigations |
| --- | --- | --- |
| GHARRA (Global Agent Registry) | 10 of 18 | 1.1, 1.2, 1.3, 2.1, 2.2, 2.3, 3.3, 5.1, 5.2, 5.3 |
| Nexus-A2A-Protocol | 5 of 18 | 3.1, 3.2, 6.1, 6.2, 6.3 |
| Integration | 3 of 18 | 4.1, 4.2, 4.3 |

Key insight: GHARRA is the primary implementation target for 10 of 18 mitigations (56%), reflecting its role as the trust, policy, and governance backbone. Nexus owns 5 (28%) — all clinical/persona concerns. Integration owns 3 (17%) — all simulation/infrastructure concerns. Every mitigation has a corresponding integration test.

# Capability 1 — Zero-Configuration Cross-Border Agent Routing

## 1.1  GDPR Art. 44-49 transfer restrictions — Transfer Impact Assessment engine

| Primary Repo | Files to Create / Modify | Secondary Repo | Supporting Files |
| --- | --- | --- | --- |
| GHARRA | src/gharra/core/policy.py (new TransferLegalBasisRule) src/gharra/api/routes/policy.py (TIA endpoint) src/gharra/core/models.py (DelegationAssertion) | Nexus | shared/nexus_common/route_admission.py (block if no legal basis) |
| Integration Test | test_policy_enforcement.py (Art. 44-49 pathway tests) |  |  |

## 1.2  Sovereign registry DID-based identity (W3C DIDs on EBSI / Hyperledger Fabric)

| Primary Repo | Files to Create / Modify | Secondary Repo | Supporting Files |
| --- | --- | --- | --- |
| GHARRA | src/gharra/core/signing.py (DID document resolution) src/gharra/core/federation.py (DID-based registry verification) src/gharra/api/routes/trust.py (DID endpoint) | Nexus | shared/nexus_common/gharra_trust.py (DID verification client) |
| Integration Test | test_agent_resolution.py (DID-verified federation) |  |  |

## 1.3  Runtime policy enforcement proxy (advisory → enforcement)

| Primary Repo | Files to Create / Modify | Secondary Repo | Supporting Files |
| --- | --- | --- | --- |
| GHARRA | src/gharra/adapters/nexus_a2a.py (enforcement proxy sidecar) src/gharra/core/policy.py (enforcement mode flag) | Nexus | shared/on_demand_gateway/app/main.py (proxy intercept point) shared/nexus_common/route_admission.py (enforcement gate) |
| Integration Test | test_policy_enforcement.py (enforcement vs. advisory mode) |  |  |

# Capability 2 — Policy-Aware Intelligent Routing

## 2.1  Policy rule legal governance — versioned attestations per jurisdiction

| Primary Repo | Files to Create / Modify | Secondary Repo | Supporting Files |
| --- | --- | --- | --- |
| GHARRA | src/gharra/core/policy.py (versioned rule store) src/gharra/core/ledger.py (policy.legal_review event type) src/gharra/core/models.py (Attestation type: policy.legal_review) | — | N/A — governance process, not code |
| Integration Test | test_policy_enforcement.py (rule version references) |  |  |

## 2.2  Break-glass override governance with blockchain timestamp anchor

| Primary Repo | Files to Create / Modify | Secondary Repo | Supporting Files |
| --- | --- | --- | --- |
| GHARRA | src/gharra/core/ledger.py (policy.break_glass event type) src/gharra/core/models.py (BreakGlassEvent schema) src/gharra/api/routes/policy.py (break-glass endpoint) | Nexus | shared/nexus_common/authorization.py (scoped 4h TTL token) shared/nexus_common/policy/pdp.py (break-glass override logic) |
| Integration Test | test_signalbox_workflow.py (break-glass scenario) |  |  |

## 2.3  Multi-layer PHI detection pipeline (keyword + NER + regex, fail-closed)

| Primary Repo | Files to Create / Modify | Secondary Repo | Supporting Files |
| --- | --- | --- | --- |
| GHARRA | src/gharra/adapters/bullettrain.py (NON_PHI classification → multi-layer) src/gharra/core/policy.py (PHI routing rules) | Nexus | shared/nexus_common/redaction.py (Layer 1 keyword + Layer 3 regex) shared/nexus_common/policy/pip.py (PHI context flag) |
| Integration Test | test_policy_enforcement.py (false-negative test payloads) |  |  |

# Capability 3 — Self-Healing Clinical Agent Mesh

## 3.1  Clinical handoff rules — IEC 62304 Class B, ISO 14971 hazard analysis

| Primary Repo | Files to Create / Modify | Secondary Repo | Supporting Files |
| --- | --- | --- | --- |
| Nexus | shared/nexus_common/clinical_handoff_rules.py (formal SRS mapping) shared/on_demand_gateway/app/main.py (dependency graph) | GHARRA | src/gharra/core/models.py (Attestation type: clinical.safety_review) |
| Integration Test | test_signalbox_workflow.py (escalation path validation) |  |  |

## 3.2  Durable event sourcing — tasks/replay RPC for cursor expiration

| Primary Repo | Files to Create / Modify | Secondary Repo | Supporting Files |
| --- | --- | --- | --- |
| Nexus | src/nexus_a2a_protocol/models.py (TaskEvent persistence) shared/nexus_common/sse.py (durable event store) shared/nexus_common/task_store.py (replay/resubscribe methods) | — | N/A — transport-layer concern |
| Integration Test | harness/workflow_runner.py (cursor_expired retry path) |  |  |

## 3.3  Agent Equivalence Registry — concordance testing for failover

| Primary Repo | Files to Create / Modify | Secondary Repo | Supporting Files |
| --- | --- | --- | --- |
| GHARRA | src/gharra/core/models.py (clinical_equivalence_class tag) src/gharra/api/routes/agents.py (equivalence registration) src/gharra/core/models.py (Attestation type: clinical.equivalence) | Nexus | shared/nexus_common/clinical_handoff_rules.py (failover selects same-class) shared/nexus_common/a2a_negotiation.py (concordance check) |
| Integration Test | harness/workflow_runner.py (equivalence-gated failover test) |  |  |

# Capability 4 — National-Scale Capacity Simulation

## 4.1  Synthea-generated patient populations replacing 15 chief complaints

| Primary Repo | Files to Create / Modify | Secondary Repo | Supporting Files |
| --- | --- | --- | --- |
| Integration | harness/scenario_generator.py (Synthea module integration) harness/seed_full_registry.py (SNOMED CT mapping) | Nexus | demos/helixcare/ (agent mapping to Synthea modules) |
| Integration Test | test_scale_simulation.py (epidemiological validation) |  |  |

## 4.2  Cloud deployment profile (Terraform/Pulumi for managed K8s)

| Primary Repo | Files to Create / Modify | Secondary Repo | Supporting Files |
| --- | --- | --- | --- |
| Integration | docker-compose.yml (base topology) new: infra/ (Terraform modules for EKS/AKS/GKE) | GHARRA | infra/ (existing infra directory — extend for cloud profiles) |
| Integration Test | harness/scale_simulation.py (deployment_context field) |  |  |

## 4.3  Simulation report tamper-proofing with blockchain timestamp anchor

| Primary Repo | Files to Create / Modify | Secondary Repo | Supporting Files |
| --- | --- | --- | --- |
| Integration | harness/scale_simulation.py (report hash generation) reports/ (SimulationReport with caveats section) | GHARRA | src/gharra/core/ledger.py (benchmark.published event type) |
| Integration Test | test_scale_simulation.py (hash anchor verification) |  |  |

# Capability 5 — Tamper-Evident Compliance Audit Trail

## 5.1  Distributed ledger (Hyperledger Fabric) for cross-org tamper evidence

| Primary Repo | Files to Create / Modify | Secondary Repo | Supporting Files |
| --- | --- | --- | --- |
| GHARRA | src/gharra/core/ledger.py (Fabric peer node integration) src/gharra/core/config.py (ledger backend selection) src/gharra/storage/ (new fabric.py backend) | — | N/A — GHARRA owns ledger exclusively |
| Integration Test | tests/ (new test_ledger_integrity.py) |  |  |

## 5.2  Three-layer ID standard (W3C DID + ISO 17442 LEI + UUID v7)

| Primary Repo | Files to Create / Modify | Secondary Repo | Supporting Files |
| --- | --- | --- | --- |
| GHARRA | src/gharra/core/models.py (DID field, LEI field on AgentRecord) src/gharra/core/signing.py (DID resolution) src/gharra/core/namespace.py (LEI-based org identity) | Nexus | shared/nexus_common/gharra_models.py (DID + LEI fields) shared/nexus_common/trace_context.py (UUID v7 correlation_id) |
| Integration Test | test_agent_resolution.py (ID format validation) |  |  |

## 5.3  GDPR right to erasure — CNIL off-chain personal data pattern

| Primary Repo | Files to Create / Modify | Secondary Repo | Supporting Files |
| --- | --- | --- | --- |
| GHARRA | src/gharra/core/ledger.py (payload_hash only, no PII in chain) src/gharra/storage/ (erasable payload store) src/gharra/api/routes/admin.py (erasure endpoint) | — | N/A — ledger architecture concern |
| Integration Test | tests/ (new test_gdpr_erasure.py) |  |  |

# Capability 6 — Persona-Adaptive Clinical Workflows

## 6.1  Clinical framework validation programme per country (WFME-aligned)

| Primary Repo | Files to Create / Modify | Secondary Repo | Supporting Files |
| --- | --- | --- | --- |
| Nexus | shared/clinician_avatar/frameworks/ (Calgary-Cambridge, SOCRATES, ABCDE) shared/clinician_avatar/avatar_engine.py (framework selection logic) | GHARRA | src/gharra/core/models.py (Attestation type: clinical.framework_validation) |
| Integration Test | scenarios/ (framework-per-country test matrix) |  |  |

## 6.2  Persona equity monitoring — no care quality gaps between roles

| Primary Repo | Files to Create / Modify | Secondary Repo | Supporting Files |
| --- | --- | --- | --- |
| Nexus | shared/nexus_common/identity/ (PersonaRegistry) config/agent_personas.json (minimum capability baseline) shared/nexus_common/rbac.py (admin-only scope restriction) | — | N/A — design constraint, not separate service |
| Integration Test | harness/scale_simulation.py (persona-stratified metrics) |  |  |

## 6.3  Composable persona architecture (ISCO-08 occupation codes)

| Primary Repo | Files to Create / Modify | Secondary Repo | Supporting Files |
| --- | --- | --- | --- |
| Nexus | config/agent_personas.json (refactor to ISCO-08 composition) shared/nexus_common/identity/ (ISCO-08 resolver) shared/nexus_common/rbac.py (scope-of-practice mapping) | GHARRA | src/gharra/core/models.py (ISCO-08 reference dataset) |
| Integration Test | harness/seed_full_registry.py (ISCO-08 persona generation) |  |  |

# Consolidated Implementation Matrix

Quick reference: all 18 mitigations mapped to primary repo, key file, and integration test.

| # | Risk Mitigation | Primary Repo | Key File | Integration Test |
| --- | --- | --- | --- | --- |
| 1.1 | GDPR Art. 44-49 transfer restrictions | GHARRA | src/gharra/core/policy.py (new TransferLegalBasisRule) | test_policy_enforcement.py (Art. 44-49 pathway tests) |
| 1.2 | Sovereign registry DID-based identity (W3C DIDs on EBSI / Hyperledger Fabric) | GHARRA | src/gharra/core/signing.py (DID document resolution) | test_agent_resolution.py (DID-verified federation) |
| 1.3 | Runtime policy enforcement proxy (advisory → enforcement) | GHARRA | src/gharra/adapters/nexus_a2a.py (enforcement proxy sidecar) | test_policy_enforcement.py (enforcement vs. advisory mode) |
| 2.1 | Policy rule legal governance | GHARRA | src/gharra/core/policy.py (versioned rule store) | test_policy_enforcement.py (rule version references) |
| 2.2 | Break-glass override governance with blockchain timestamp anchor | GHARRA | src/gharra/core/ledger.py (policy.break_glass event type) | test_signalbox_workflow.py (break-glass scenario) |
| 2.3 | Multi-layer PHI detection pipeline (keyword + NER + regex, fail-closed) | GHARRA | src/gharra/adapters/bullettrain.py (NON_PHI classification → multi-layer) | test_policy_enforcement.py (false-negative test payloads) |
| 3.1 | Clinical handoff rules | Nexus | shared/nexus_common/clinical_handoff_rules.py (formal SRS mapping) | test_signalbox_workflow.py (escalation path validation) |
| 3.2 | Durable event sourcing | Nexus | src/nexus_a2a_protocol/models.py (TaskEvent persistence) | harness/workflow_runner.py (cursor_expired retry path) |
| 3.3 | Agent Equivalence Registry | GHARRA | src/gharra/core/models.py (clinical_equivalence_class tag) | harness/workflow_runner.py (equivalence-gated failover test) |
| 4.1 | Synthea-generated patient populations replacing 15 chief complaints | Integration | harness/scenario_generator.py (Synthea module integration) | test_scale_simulation.py (epidemiological validation) |
| 4.2 | Cloud deployment profile (Terraform/Pulumi for managed K8s) | Integration | docker-compose.yml (base topology) | harness/scale_simulation.py (deployment_context field) |
| 4.3 | Simulation report tamper-proofing with blockchain timestamp anchor | Integration | harness/scale_simulation.py (report hash generation) | test_scale_simulation.py (hash anchor verification) |
| 5.1 | Distributed ledger (Hyperledger Fabric) for cross-org tamper evidence | GHARRA | src/gharra/core/ledger.py (Fabric peer node integration) | tests/ (new test_ledger_integrity.py) |
| 5.2 | Three-layer ID standard (W3C DID + ISO 17442 LEI + UUID v7) | GHARRA | src/gharra/core/models.py (DID field, LEI field on AgentRecord) | test_agent_resolution.py (ID format validation) |
| 5.3 | GDPR right to erasure | GHARRA | src/gharra/core/ledger.py (payload_hash only, no PII in chain) | tests/ (new test_gdpr_erasure.py) |
| 6.1 | Clinical framework validation programme per country (WFME-aligned) | Nexus | shared/clinician_avatar/frameworks/ (Calgary-Cambridge, SOCRATES, ABCDE) | scenarios/ (framework-per-country test matrix) |
| 6.2 | Persona equity monitoring | Nexus | shared/nexus_common/identity/ (PersonaRegistry) | harness/scale_simulation.py (persona-stratified metrics) |
| 6.3 | Composable persona architecture (ISCO-08 occupation codes) | Nexus | config/agent_personas.json (refactor to ISCO-08 composition) | harness/seed_full_registry.py (ISCO-08 persona generation) |